MASTER TEST PLAN

Adaptive Learning Platform

Complete testing strategy across all 5 platforms (iOS, Android, Web, Admin Portal, Backend APIs) — unit, integration, E2E, contract, performance, security, accessibility, and mobile-specific testing. Covers test environments, sprint-by-sprint schedule, tool configuration, coverage gates, defect management, and launch readiness criteria.

| Attribute | Value |
| --- | --- |
| Document title | Master Test Plan — Adaptive Learning Platform |
| Version | 1.0 — Sprint 0 Baseline |
| Status | Active — updated each sprint |
| Date | April 2026 |
| QA Lead | QA Lead (sign-off authority on all test gates) |
| Platforms covered | iOS (Swift) · Android (Kotlin) · Web (Next.js 14) · Admin Portal (React) · Backend APIs (Python/Go) |
| Test types | Unit · Integration · Contract · E2E · Performance · Security · Accessibility · Mobile · Visual · Manual |
| Coverage target | ≥ 80% business logic (all services) · 100% critical user flows (E2E) · All 18 security acceptance criteria |
| Launch gate | Zero P0 bugs · ≤5 P1 bugs · All performance NFRs met · Pen test complete · Axe scan zero critical |
| Based on | DoD & DoR v1.0 · Security Design v1.0 · User Stories v2.0 · Infrastructure Design v1.0 · OpenAPI 3.1 |

# Table of Contents

1.  Test Strategy & Philosophy

2.  Test Types & Coverage Matrix

3.  Test Environments

4.  Test Tool Stack

5.  Sprint-by-Sprint Test Schedule

6.  Unit Testing Standards

7.  Integration Testing Standards

8.  Contract Testing

9.  End-to-End (E2E) Testing

10.  Performance & Load Testing

11.  Security Testing

12.  Accessibility Testing

13.  Mobile-Specific Testing

14.  Visual Regression Testing

15.  Manual Testing Scope

16.  Test Data Management

17.  Defect Management

18.  Metrics & Reporting

19.  Launch Readiness Test Criteria

# 1. Test Strategy & Philosophy

Testing on the Adaptive Learning Platform follows a shift-left philosophy: quality is built in from the first line of code, not inspected in at the end. Every engineer is responsible for the quality of their own code. The QA Lead is responsible for the quality of the testing strategy and for independent verification — not for catching what engineers should have caught themselves.

## 1.1 Testing Pyramid

The test suite follows the classic testing pyramid: many fast unit tests at the base, fewer slower integration tests in the middle, and a focused set of E2E tests at the top. The distribution is intentional — the pyramid shape keeps the suite fast and reliable.

| Layer | Type | Count target | Speed | Who writes | Run when |
| --- | --- | --- | --- | --- | --- |
| Base | Unit tests | ~2,000+ tests | < 30 sec total | Feature engineer | Every commit (pre-push hook) + CI on PR |
| Middle | Integration tests | ~400–600 tests | 2–5 min total | Feature engineer | CI on every PR |
| Middle | Contract tests | ~100 tests | 1–2 min total | Feature engineer | CI on every PR |
| Top | E2E tests | ~80–120 tests | 10–20 min total | QA Lead + engineers | CI on merge to main + before staging promote |
| Special | Performance tests | Per endpoint | 30–60 min | QA Lead | Weekly cron + Sprint 4 gate |
| Special | Security tests | Per sprint | Varies | Security Lead + QA | Weekly DAST + Sprint 4 pen test |

## 1.2 Testing Principles

| Principle | Application |
| --- | --- |
| Tests are first-class code | Test code is reviewed with the same rigour as production code. Poor test structure is a PR blocker. Test names are full sentences describing expected behaviour. |
| Fail fast, fail clearly | Tests must fail with a clear, actionable message. A failing test that says 'AssertionError' with no context is not a useful test. |
| Tests must be deterministic | A test that sometimes passes and sometimes fails is worse than no test — it trains the team to ignore failures. Flaky tests are fixed within 24 hours of detection. |
| No testing in production | Smoke tests run against staging after every deploy. Production only receives a deploy after all staging gates pass. No 'let's see if it works in prod'. |
| Test what matters | 100% coverage is not the goal. Testing every line of dead code is not valuable. We target 80% coverage on business logic — the code where bugs cause real user harm. |
| Independence between tests | Each test creates its own data, runs independently, and cleans up after itself. Tests that depend on execution order are banned. |
| Mock external, not internal | External dependencies (Stripe, Twilio, OpenAI) are mocked in unit/integration tests. Internal services are tested with real instances in integration tests. |
| Security tests are not optional | Security test cases are part of the story's acceptance criteria. They are not added 'when we have time'. They are in the DoD. |

# 2. Test Types & Coverage Matrix

The following matrix maps each test type to the platforms it applies to, the tools used, who owns it, and the coverage target. Every cell marked with ✓ must be satisfied before the platform can launch.

| Test type | iOS | Android | Web | Admin | Backend | Tool | Owner | Launch gate |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Unit | ✓ | ✓ | ✓ | ✓ | ✓ | XCTest / JUnit5 / Jest / pytest / go test | Engineer | 80% biz logic coverage |
| Integration | ✗ | ✗ | ✗ | ✗ | ✓ | pytest + httpx (real DB) | Engineer | 100% API endpoints |
| Contract | ✗ | ✗ | ✗ | ✗ | ✓ | schemathesis (OpenAPI) | QA Lead | All endpoints validated |
| E2E | ✗ | ✗ | ✓ | ✓ | ✗ | Playwright | QA Lead + Eng | All critical flows |
| Mobile | ✓ | ✓ | ✗ | ✗ | ✗ | XCUITest / Espresso | Mobile Engs | All screen flows |
| Performance | ✗ | ✗ | ✓ | ✗ | ✓ | k6 | QA Lead | All NFR targets met |
| Security | ✓ | ✓ | ✓ | ✓ | ✓ | OWASP ZAP / Semgrep / Trivy + pen test | Security Lead + QA | 0 CRITICAL findings |
| Accessibility | ✗ | ✗ | ✓ | ✓ | ✗ | Axe / Pa11y | QA Lead | 0 critical Axe violations |
| Visual | ✗ | ✗ | ✓ | ✓ | ✗ | Playwright screenshots | QA Lead | No unreviewed regressions |
| Manual | ✓ | ✓ | ✓ | ✓ | ✓ | Jira + manual scripts | QA Lead + PO | PO acceptance on all stories |

## 2.1 Coverage Requirements by Service

| Service | Language | Unit coverage | Integration coverage | Critical paths covered |
| --- | --- | --- | --- | --- |
| Auth Service | Python | ≥ 80% | 100% of 11 auth endpoints | Register, login, refresh, OTP, password reset, lockout |
| Quiz Service | Go | ≥ 80% | 100% of 6 quiz endpoints | Start quiz, submit, pause, resume, adaptive selection |
| Adaptive Engine | Python | ≥ 80% | gRPC SelectNextQuestion | Difficulty convergence with synthetic students |
| Analytics Service | Python | ≥ 80% | Readiness score compute | Score accuracy vs ground truth (synthetic data) |
| Catalog Service | Python | ≥ 80% | 100% of 7 catalog endpoints | Browse, filter, search EN + HI |
| Content Service | Python | ≥ 80% | 100% of 9 content endpoints | Create, submit, bulk upload, peer review |
| Moderation Service | Python | ≥ 80% | 100% of 4 moderation endpoints | Claim, action (approve/return/reject), warn |
| Community Service | Python | ≥ 80% | 100% of 8 community endpoints | Thread, answer, upvote, leaderboard |
| Institution Service | Python | ≥ 80% | 100% of 5 institution endpoints | Create, enrol, assign, analytics |
| Payment Service | Python | ≥ 80% | Stripe webhook handling | Payment intent, webhook idempotency, subscription activation |
| Notification Service | Python | ≥ 80% | NATS consumer | Push delivery, email delivery, event routing |
| Next.js Web | TypeScript | ≥ 80% (business logic) | — | Registration, login, quiz flow, payment, analytics |
| Admin Portal | TypeScript | ≥ 80% (business logic) | — | User management, audit log, moderation queue |
| iOS app | Swift | ≥ 80% (ViewModel/Repo) | — | Auth, quiz, analytics, payment, settings |
| Android app | Kotlin | ≥ 80% (ViewModel/Repo) | — | Auth, quiz, analytics, payment, settings |

# 3. Test Environments

| Environment | Purpose | Data | External services | Test types run | Access |
| --- | --- | --- | --- | --- | --- |
| Local (laptop) | Developer testing during active development. Fast feedback loop. | docker-compose seed data. No PII. | Stripe test + mocked Twilio/SendGrid | Unit, Integration (local DB), manual exploratory | All engineers |
| CI (GitHub Actions) | Automated gate on every PR and merge to main. | Test fixtures created per-run. Isolated per job. | All external APIs mocked | Unit, Integration, Contract, Semgrep, Trivy, commitlint | CI system (automated) |
| Dev (EKS) | Integrated environment. All services running together. | Synthetic seed data. Flyway migrations. | Stripe test mode. Twilio test. SendGrid sandbox. | Integration, E2E (smoke), manual exploratory | All engineers + QA |
| Staging (EKS) | Pre-production mirror. Full integration and regression. | Anonymised snapshot + synthetic data. No real PII. | Stripe test mode. Twilio test. Full feature parity. | E2E (full suite), Performance, DAST (ZAP), Playwright, k6 | QA Lead + DevOps |
| Production | Live platform. Smoke tests only post-deploy. | Real user data. Full compliance scope. | All live (Stripe live, Twilio live, etc.) | Smoke tests only (automated, read-only). No data write tests. | On-call engineer + DevOps |

## 3.1 Test Data Strategy per Environment

| Data category | Local | CI | Dev | Staging | Production |
| --- | --- | --- | --- | --- | --- |
| User accounts | Seeded via Flyway seed migration | Created per test run | Seeded: 20 users (5 each role) | Anonymised prod snapshot | Real users — no test accounts |
| Exam + syllabus | Full NEET/JEE structure | Full structure | Full structure | Full structure | Production data |
| Questions (quiz bank) | 100 test questions | Per-test fixtures | 500 seeded questions | 1,000 seeded + anonymised | Real content |
| Payment data | Stripe test mode — no real cards | Stripe test mode | Stripe test mode | Stripe test mode | Real Stripe live |
| Premium subscriptions | Test subscriptions (manual) | Created per test | 5 test premium users | Varied tier test users | Real subscriptions |
| Audit logs | Generated by test actions | Per-test only | Accumulates from dev use | Full audit trail | Real audit trail (WORM) |
| PII (email, name) | Synthetic (fake@test.com) | Synthetic | Synthetic | Anonymised (hash of real) | Real — full DPDP scope |

# 4. Test Tool Stack

| Tool | Version | Purpose | Config location | Installed in |
| --- | --- | --- | --- | --- |
| pytest | 8.x | Python service unit + integration tests. Fixtures, parametrize, coverage. | services/{name}/pyproject.toml [tool.pytest] | All Python service containers + CI |
| pytest-cov | 4.x | Coverage measurement for pytest. Enforces 80% minimum. | pyproject.toml [tool.coverage] | CI pr-check.yml |
| httpx | 0.27 | Async HTTP client for integration tests calling FastAPI endpoints. | Used in tests/integration/ per service | CI + local |
| go test | Built-in | Quiz Service unit + integration tests. | go.mod + Makefile | CI + local |
| golangci-lint | 1.57 | Go linting (includes staticcheck, errcheck, govet). | services/quiz-service/.golangci.yml | CI pr-check.yml |
| Jest | 29.x | TypeScript unit tests for web app and admin portal. | clients/web/jest.config.ts | CI pr-check.yml |
| React Testing Library | 14.x | Component testing for Next.js and React admin components. | Integrated with Jest | CI pr-check.yml |
| XCTest | Xcode 15 | iOS unit and UI tests. | clients/ios/{App}Tests/ | iOS CI workflow |
| XCUITest | Xcode 15 | iOS end-to-end UI automation. | clients/ios/{App}UITests/ | iOS CI workflow |
| JUnit5 | 5.10 | Android unit tests. | clients/android/app/src/test/ | Android CI workflow |
| Espresso | 3.5 | Android UI automation (instrumented tests). | clients/android/app/src/androidTest/ | Android CI workflow + emulator |
| Mockk | 1.13 | Kotlin mocking library for Android tests. | Gradle dependency | Android CI |
| Playwright | 1.42 | Web E2E tests: Chrome, Firefox, Webkit. Also visual regression. | playwright.config.ts at root | CI + staging |
| schemathesis | 3.x | OpenAPI contract testing — automatically generates tests from openapi.yaml. | CI job: contract-test.yml | CI on PR to main |
| k6 | 0.50 | Load and performance testing. VU simulation, p95/p99 measurement. | tests/performance/*.js | Weekly cron + Sprint 4 |
| OWASP ZAP | 2.14 | DAST (Dynamic Application Security Testing) — active scan of staging API. | tests/security/zap-config.yml | Weekly cron on staging |
| Semgrep | 1.60 | SAST — static analysis for OWASP Top 10 patterns (p/owasp-top-ten, p/jwt). | .semgrep/rules/ | CI pr-check.yml |
| Trivy | 0.49 | Container image vulnerability scanning. Also secret detection. | CI build-deploy-dev.yml | CI on image build |
| Axe-core (via Playwright) | 4.x | Accessibility scanning — WCAG 2.1 AA violations in web pages. | tests/accessibility/*.spec.ts | CI + staging |
| Pa11y | 6.x | Additional accessibility CLI tool for admin portal checks. | tests/accessibility/pa11y.json | CI + staging |
| detect-secrets | 1.4 | Secret detection in pre-commit hook and CI. | tests/security/.secrets.baseline | Pre-commit + CI |
| Faker (Python) | 24.x | Synthetic test data generation for fixtures. | tests/factories/ per service | CI + local |

# 5. Sprint-by-Sprint Test Schedule

Testing activities are planned per sprint. QA Lead is the owner of all items in this schedule. Engineers are expected to deliver testable code (with unit tests) at the sprint mid-point to allow QA adequate integration and staging time.

Sprint 0 — Test Foundation (Weeks 1–2)

| Activity | Owner | Done when | Day target |
| --- | --- | --- | --- |
| Set up pytest with coverage for all Python services. Verify coverage gate in pr-check.yml. | QA + DevOps | pytest --cov runs in CI. Coverage gate blocks PR if < 80%. | Day 2 |
| Set up Jest with coverage for web and admin portal. | QA + Frontend | jest --coverage runs in CI. Coverage gate active. | Day 2 |
| Configure Playwright project: playwright.config.ts, browser matrix (Chrome, Firefox, Webkit), CI job. | QA | playwright test --list runs in CI (no tests yet — structure only). | Day 4 |
| Configure k6 hello-world test against dev health endpoints. | QA + DevOps | k6 run smoke_test.js returns 0 failed requests against dev cluster. | Day 5 |
| Set up schemathesis contract testing job in CI: runs against openapi.yaml vs dev API. | QA | contract-test.yml passes (empty test run — no endpoints yet). | Day 6 |
| Configure OWASP ZAP passive scan for staging. Active scan scheduled for Sprint 3. | QA + DevOps | ZAP passive scan runs against staging URL. JSON report generated. | Day 8 |
| Configure Axe accessibility scan in Playwright. Pa11y CLI against admin portal. | QA | Axe test scaffold runs in CI. Reports generated for empty pages. | Day 9 |
| Write QA test plan for Sprint 1 stories: test cases for all 36 Sprint 1 stories. | QA Lead | All Sprint 1 stories have Gherkin AC verified. Test scripts drafted. | Day 10 |
| Set up test data factories (Faker): user factory, question factory, exam factory. | QA + Backend | UserFactory().build() returns valid synthetic user dict. Usable in fixtures. | Day 7 |
| Baseline performance benchmark: k6 against all health endpoints. Record p95 per service. | QA | PERFORMANCE_BASELINE.md committed. All health endpoints < 50ms p95. | Day 9 |

Sprint 1 — Auth, Quiz Engine, Content Pipeline (Weeks 3–4)

| Activity | Owner | Done when | Week |
| --- | --- | --- | --- |
| Write + execute unit tests for Auth Service: register, login, JWT, OTP, lockout, password reset. | Backend Eng 1 | pytest coverage ≥ 80% on auth_service. All 11 auth endpoint AC covered. | W3 |
| Write integration tests for Auth Service: real DB, real Redis (OTP), real JWT validation. | Backend Eng 1 + QA | Integration tests pass in CI against dev DB. All 11 endpoints tested. | W3–W4 |
| Write unit tests for Quiz Service (Go): session start, answer validation, timer, pause/resume. | Backend Eng 2 | go test coverage ≥ 80%. Race detector enabled (-race flag). | W3–W4 |
| Write Playwright E2E: guest screening test flow (AU-01 through AU-03). | QA | playwright test runs screening test flow in Chrome, Firefox, Webkit. All pass. | W4 |
| Write Playwright E2E: registration and login flow (AU-04, AU-05, AU-06). | QA | E2E tests pass in all 3 browsers. OTP simulation via test API endpoint. | W4 |
| Write Playwright E2E: exam selection onboarding gate (AU-08). | QA | E2E: attempt to skip onboarding → redirected. Complete onboarding → home screen. | W4 |
| Run Axe accessibility scan on auth screens. Document and fix critical violations. | QA | Axe scan: 0 critical violations on all auth screens (AU-01 through AU-08). | W4 |
| Contract test: schemathesis generates and runs tests for all /auth/* endpoints. | QA | schemathesis run returns 0 errors. All response schemas match OpenAPI spec. | W4 |
| IDOR test: verify user A cannot access user B's data on all Sprint 1 endpoints. | QA + Backend | Manual + automated: cross-user requests return 403. Documented in Jira. | W4 |
| Sprint 1 regression: full unit + integration test suite on staging deploy. | QA | All Sprint 1 tests pass in staging. QA sign-off on all 36 Sprint 1 stories. | W4 end |

Sprint 2 — Analytics, Payments, Full Content (Weeks 5–6)

| Activity | Owner | Done when | Week |
| --- | --- | --- | --- |
| Write unit + integration tests for Analytics Service: readiness score, mastery update, topic matrix. | ML Eng + QA | Readiness score accuracy tests: 50 synthetic students, delta < 15 points avg. | W5 |
| Write unit tests for Payment Service: Stripe webhook idempotency, subscription activation. | Backend Eng 3 | 5 duplicate webhook events → subscription activated exactly 1 time. | W5 |
| Write Playwright E2E: complete adaptive quiz flow (QZ-01 through QZ-06). | QA | E2E: start adaptive quiz → answer 10 questions → submit → see results. All browsers. | W5 |
| Write Playwright E2E: payment flow using Stripe test mode (Stripe.js iframe). | QA | Payment flow test: 100% Chrome, ≥90% Firefox/Webkit. Declined card tested. | W5–W6 |
| Write Playwright E2E: free user sees premium gate, upgrade prompt, and upgrade flow. | QA | E2E: free account → topic map → upgrade prompt → payment → unlocked. Verified. | W6 |
| Performance: k6 baseline on auth, quiz start, quiz submit endpoints. Record p50/p95/p99. | QA | k6 report: all endpoints within NFR targets at 50 VU, 60s. Report committed. | W5 |
| Run OWASP ZAP active scan on staging. Review all findings. Fix CRITICAL/HIGH. | QA + Security | ZAP report: 0 critical, 0 high findings. Medium findings triaged. | W6 |
| Hindi UI testing: switch app to Hindi on all Sprint 2 screens. Document issues. | QA | Manual HI test: no missing keys, no layout breaks on all Sprint 2 screens. Screenshots. | W6 |
| Accessibility: Axe on all Sprint 2 new screens (quiz session, results, analytics dashboard). | QA | Axe: 0 critical violations. All touch targets ≥ 44px. Focus management verified. | W6 |
| Sprint 2 regression: full E2E suite on staging. Performance comparison vs Sprint 1 baseline. | QA | All Sprint 1 + Sprint 2 E2E tests pass in staging. No performance regression. | W6 end |

Sprint 3 — Community, Moderation, Institution (Weeks 7–8)

| Activity | Owner | Done when | Week |
| --- | --- | --- | --- |
| Write integration tests for Moderation Service: claim-lock, approve, return, reject, warn, auto-escalation. | QA + Backend | Claim lock: Moderator B cannot action claimed item. 3-warning auto-escalation verified. | W7 |
| Write integration tests for Community Service: thread, answer, upvote, leaderboard. | Backend + QA | Integration: thread created → moderation queue → approved → visible to students. | W7 |
| Write integration tests for Institution Service: create, enrol, assign, analytics. | Backend + QA | Institution isolation: teacher A cannot see students of institution B. | W7–W8 |
| Write Playwright E2E: moderation workflow (content queue → claim → approve/return/reject). | QA | E2E: moderator claims item, actions it, creator notified. Full workflow verified. | W8 |
| Write Playwright E2E: institution admin assigns content, student receives and completes. | QA | E2E: teacher assigns quiz → student sees assignment → completes → completion rate updates. | W8 |
| Mobile UI automation (iOS + Android): auth flow, quiz flow, analytics screen. | Mobile Engs | XCUITest / Espresso: critical flows automated on physical device simulation. | W7–W8 |
| Run DAST (ZAP) active scan including new moderation and institution endpoints. | QA + Security | ZAP scan: 0 critical/high findings on new endpoints. | W8 |
| Audit log integration test: every admin action writes audit entry before execution. | QA + Backend | Test: force audit write failure → mutation rolls back. 100% of auditable events tested. | W8 |
| Full regression: all E2E tests (Sprint 1 + 2 + 3) on staging. | QA | All E2E tests pass in staging. QA report shared with Engineering Lead. | W8 end |
| Engage external pen test firm: provide API documentation, test accounts, staging access. | Security Lead | Pen test scheduled and confirmed for Week 9–10. Firm has staging access. | W8 |

Sprint 4 — Stabilisation, Load Test, Pen Test, Launch Prep (Weeks 9–10)

| Activity | Owner | Done when | Week |
| --- | --- | --- | --- |
| LOAD TEST: k6 — 500 VU, 30 min, all critical paths. Target: all NFR p95 met. | QA + DevOps | k6 report: quiz submit < 500ms p95, auth < 150ms p95, analytics < 400ms p95. | W9 |
| LOAD TEST: 1,000 VU burst (10 min) — verify Karpenter auto-scales correctly. | QA + DevOps | EKS metrics: nodes provisioned, pods scheduled, error rate < 0.1% during burst. | W9 |
| PENETRATION TEST (external firm): IDOR, SQLi, auth bypass, privilege escalation, mobile. | External firm + Security | Pen test report delivered. 0 CRITICAL findings. All HIGH findings remediated. | W9–W10 |
| PENETRATION TEST remediation: all critical findings fixed, re-tested by QA. | Security + Engineers | All CRITICAL/HIGH pen test findings: fix deployed, re-verified by QA. | W10 |
| Full accessibility audit: Axe on all 72 screens (or most affected sample). Pa11y on admin portal. | QA | Axe + Pa11y reports: 0 critical violations across all platforms. | W9 |
| App Store / Play Store submission: prepare release builds, metadata, screenshots. | Mobile Engs | iOS and Android builds submitted. Approval received before W10 Day 4. | W9 start |
| GDPR / DPDP compliance test: data export API, account deletion, privacy notice display. | QA + Legal | End-to-end: register → privacy notice shown → data export received → account deleted → data gone. | W9 |
| Full E2E regression: 5 full runs of the complete Playwright suite on staging. Pass rate ≥ 98%. | QA | 5 runs complete. ≥ 98% pass rate. Flaky tests identified and fixed. | W9–W10 |
| UAT (User Acceptance Testing): PO walks through all P0 stories in staging. | Product Owner | PO has accepted all 57 P0 stories in staging. Jira: all P0 status = Done. | W10 |
| Go/No-Go test summary report: all 18 gate criteria evaluated, results documented. | QA Lead + Tech Lead | Go/No-Go report presented to release approvers on W10 Day 4. | W10 |

# 6. Unit Testing Standards

Unit tests are written by the feature engineer, in the same PR as the feature code. They run in under 30 seconds total for any individual service. They test one thing. They are deterministic. They do not touch the network, filesystem, or database.

## 6.1 Python Service Unit Tests (pytest)

Standard pytest configuration (pyproject.toml)

[tool.pytest.ini_options] testpaths = ["tests"] addopts = [ "--cov=src", "--cov-report=term-missing", "--cov-fail-under=80", "--strict-markers", "-x", # stop on first failure ] [tool.coverage.run] omit = ["tests/*", "src/main.py", "src/**/migrations/*"] # Test file naming: test_{module}_{behaviour}.py # Test function naming: test_{given}_{when}_{then} # Example: test_auth_service_register_returns_409_when_email_already_exists

## 6.2 Go Service Unit Tests (Quiz Service)

Quiz Service test conventions

// File naming: {package}_test.go in same package // Test naming: TestQuizSessionPause_ReturnsError_WhenSessionExpired // Run with: go test ./... -race -count=1 -coverprofile=coverage.out // Coverage check: // go tool cover -func coverage.out ¦ grep total ¦ awk '{print $3}' // Must be >= 80% // Table-driven tests are preferred for multiple scenarios: func TestValidateBidAmount(t *testing.T) { tests := []struct{ name string amount float64 wantErr bool }{ {"valid amount", 100.0, false}, {"negative amount", -1.0, true}, {"zero amount", 0.0, true}, } for _, tt := range tests { t.Run(tt.name, func(t *testing.T) { err := ValidateBidAmount(tt.amount) if (err != nil) != tt.wantErr { t.Errorf("got error = %v, wantErr %v", err, tt.wantErr) } }) } }

## 6.3 What Unit Tests Must NOT Do

| Forbidden | Why | Alternative |
| --- | --- | --- |
| Call a real database | Makes tests slow, brittle, and non-deterministic. | Use repository interface mock (Python: unittest.mock. Go: mockery. TS: jest.fn()) |
| Call a real external API | Tests fail when Stripe/Twilio is down or rate-limited. | Mock the HTTP client layer. Use recorded responses (cassettes) for complex APIs. |
| Sleep or wait for time | Makes tests slow and flaky on slow CI runners. | Inject a fake clock. Use freezegun (Python), clockwork (Go), jest.useFakeTimers (TS). |
| Depend on test order | Causes random failures when tests run in a different order. | Each test sets up its own state. Use setup/teardown fixtures correctly. |
| Use production configuration | Accidentally writes to production DB or sends real emails. | Use environment variables set to test values. Never read from .env in tests. |
| Test framework internals | Tests that test Django routing or FastAPI serialisation are testing the framework, not our code. | Test business logic: the service layer, the algorithm, the data transformation. |

# 7. Integration Testing Standards

Integration tests verify that a service's API endpoints work correctly end-to-end — from HTTP request through business logic to the actual database and back. They use real database connections, real Redis, and real NATS — but mock external third-party services (Stripe, Twilio).

## 7.1 Integration Test Infrastructure

Integration test setup — Python service (conftest.py)

# conftest.py at tests/integration/ level import pytest from httpx import AsyncClient from sqlalchemy.ext.asyncio import create_async_engine, AsyncSession # Use a dedicated test database (separate from dev DB) TEST_DB_URL = os.environ['TEST_DATABASE_URL'] # Set in CI: points to test Aurora schema TEST_REDIS_URL = os.environ['TEST_REDIS_URL'] @pytest.fixture(scope='session') async def db_engine(): engine = create_async_engine(TEST_DB_URL) async with engine.begin() as conn: await conn.run_sync(Base.metadata.create_all) yield engine async with engine.begin() as conn: await conn.run_sync(Base.metadata.drop_all) @pytest.fixture(autouse=True) async def clean_db(db_engine): # Truncate all tables before each test (not after — easier to inspect on failure) async with db_engine.begin() as conn: for table in reversed(Base.metadata.sorted_tables): await conn.execute(table.delete()) @pytest.fixture async def client(app): async with AsyncClient(app=app, base_url='http://test') as ac: yield ac # External services are mocked at the HTTP level: @pytest.fixture(autouse=True) def mock_stripe(respx_mock): respx_mock.post('https://api.stripe.com/v1/payment_intents').respond(200, json={...})

## 7.2 Integration Test Coverage Requirements

| Endpoint | Required test scenarios | Priority |
| --- | --- | --- |
| POST /auth/register | Happy path, duplicate email (409), invalid password, ToS not accepted, idempotency key deduplication | P0 |
| POST /auth/login | Happy path, wrong password, locked account, unverified email, social login conflict | P0 |
| POST /auth/refresh | Valid refresh, expired refresh, revoked refresh, concurrent refresh (race condition) | P0 |
| POST /quizzes/start | PRACTICE happy path, ADAPTIVE happy path, free user on ADAPTIVE (403 PREMIUM_REQUIRED), invalid exam_id | P0 |
| POST /quizzes/{id}/submit | Happy path, already submitted (409), expired session (410), correct score calculation | P0 |
| POST /payments/intent | Happy path, Stripe error, duplicate idempotency key | P0 |
| POST /payments/webhooks/stripe | payment_intent.succeeded, payment_intent.payment_failed, duplicate event (idempotency), tampered signature (400) | P0 |
| POST /moderation/{id}/action | APPROVE updates content status, RETURN requires comment, claim-lock prevents concurrent action | P0 |
| GET /analytics/topic-matrix | Premium user sees data, free user gets 403, institution scoping (different inst = 403) | P0 |
| GET /admin/audit-log | PLATFORM admin sees all, INSTITUTION admin gets 403, audit entries present for all tested actions | P0 |

# 8. Contract Testing

Contract testing verifies that every API endpoint behaves according to the OpenAPI 3.1 specification — response schemas match, error codes are correct, and required fields are present. schemathesis automatically generates test cases from the spec and runs them against the live API.

## 8.1 schemathesis Configuration

Contract test CI job (.github/workflows/contract-test.yml)

name: Contract Tests on: push: branches: [main] pull_request: paths: ['openapi.yaml', 'services/**'] jobs: contract-test: runs-on: ubuntu-latest services: postgres: image: postgres:15 env: { POSTGRES_PASSWORD: test } redis: image: redis:7 steps: - uses: actions/checkout@v4 - name: Start all services run: docker-compose -f docker-compose.test.yml up -d - name: Wait for services healthy run: ./scripts/wait-for-healthy.sh - name: Run schemathesis run: ¦ pip install schemathesis st run openapi.yaml --url http://localhost:8080 --checks all --hypothesis-max-examples 50 --junit-xml=schemathesis-report.xml --exclude-path /auth/login # Covered by integration tests --exclude-path /payments/webhooks/stripe # Requires Stripe signature - name: Upload report uses: actions/upload-artifact@v4 with: name: schemathesis-report path: schemathesis-report.xml

## 8.2 Contract Testing Scope

| Test category | What schemathesis checks | Manual supplement |
| --- | --- | --- |
| Schema validation | Response body matches defined schema for all success responses. No extra required fields missing. No unexpected field types. | None — fully automated |
| Error response format | Error responses (400/401/403/404/422/429) return the ErrorResponse schema with code and message fields. | None — fully automated |
| Required vs optional fields | Requests with missing required fields return 422 with field-level errors. Optional fields absent = still 200. | None — fully automated |
| Enum validation | Enum fields with invalid values return 422. schemathesis generates invalid enum values automatically. | None — fully automated |
| Auth gates | Endpoints requiring Bearer JWT return 401 when no token provided. schemathesis tests without auth by default. | Manual: test with expired JWT, tampered JWT, 'none' algorithm JWT |
| Rate limiting | schemathesis runs up to 50 requests per endpoint. Rate limit response (429) should not trigger on 50 requests. | Manual: verify rate limit triggers at defined threshold |
| Idempotency | Endpoints with Idempotency-Key header: same key on second request returns original response. | Manual: verify deduplication in integration tests |

# 9. End-to-End (E2E) Testing

E2E tests simulate complete user journeys in a real browser against the staging environment. They are the most expensive tests to write and maintain — so we are deliberate about what we cover. We cover every critical user flow, not every screen.

## 9.1 Playwright Configuration

playwright.config.ts — root configuration

import { defineConfig, devices } from '@playwright/test'; export default defineConfig({ testDir: './tests/e2e', fullyParallel: true, forbidOnly: !!process.env.CI, retries: process.env.CI ? 2 : 0, // Retry twice in CI for flakiness tolerance workers: process.env.CI ? 4 : undefined, reporter: [['html'], ['junit', {outputFile: 'playwright-report.xml'}]], use: { baseURL: process.env.STAGING_URL ¦¦ 'https://app.dev.adaptivelearn.app', trace: 'on-first-retry', screenshot: 'only-on-failure', video: 'retain-on-failure', }, projects: [ { name: 'chromium', use: { ...devices['Desktop Chrome'] } }, { name: 'firefox', use: { ...devices['Desktop Firefox'] } }, { name: 'webkit', use: { ...devices['Desktop Safari'] } }, { name: 'mobile-chrome', use: { ...devices['Pixel 7'] } }, { name: 'mobile-safari', use: { ...devices['iPhone 14'] } }, ], });

## 9.2 E2E Test Suite — Critical Flows

| Test file | Flow covered | Browsers | Sprint added | Priority |
| --- | --- | --- | --- | --- |
| auth/screening_test.spec.ts | Guest → screening test → results → register → verify email → onboarding | All 5 | S1 | P0 |
| auth/login.spec.ts | Login with email+password, Google OAuth stub, OTP flow, password reset | Chrome+FF | S1 | P0 |
| auth/session.spec.ts | Session persistence, logout, logout-all, account lockout after 5 failures | Chrome | S1 | P0 |
| quiz/practice_quiz.spec.ts | Start PRACTICE quiz → answer MCQ/Numeric → pause → resume → submit → results | All 5 | S1 | P0 |
| quiz/adaptive_quiz.spec.ts | Start ADAPTIVE quiz (premium) → complete → verify difficulty changes per answer | Chrome+FF | S2 | P0 |
| quiz/mock_test.spec.ts | Start MOCK test → hard timer visible → auto-submit on expiry | Chrome | S2 | P0 |
| payments/upgrade.spec.ts | Free user → premium gate → Stripe checkout (test mode) → premium activated | Chrome+FF | S2 | P0 |
| payments/declined.spec.ts | Stripe declined card → error shown → no subscription created | Chrome | S2 | P0 |
| analytics/dashboard.spec.ts | Post-quiz: readiness score updates, topic strength shows, chart renders | Chrome+FF | S2 | P0 |
| analytics/premium_gate.spec.ts | Free: topic map blurred, prediction hidden, upgrade prompt shown | Chrome | S2 | P0 |
| content/creator_upload.spec.ts | Creator: create question → submit → peer review → moderation → approved | Chrome | S3 | P0 |
| moderation/workflow.spec.ts | Moderator: claim queue item → action (approve/return/reject) → creator notified | Chrome | S3 | P0 |
| institution/assignment.spec.ts | Teacher: create assignment → student sees it → completes → batch analytics updates | Chrome | S3 | P0 |
| admin/user_management.spec.ts | Admin: search user → suspend → user receives 403 → audit log entry present | Chrome | S3 | P0 |
| i18n/hindi_ui.spec.ts | Switch language to HI → all Sprint 1+2 screens verified → no missing keys | Chrome+FF | S2 | P0 |
| accessibility/auth_a11y.spec.ts | Axe scan on all auth screens → 0 critical violations | Chrome | S1 | P0 |
| community/thread_flow.spec.ts | Post thread → moderation queue → published → upvote → leaderboard updates | Chrome | S3 | P1 |
| analytics/share_link.spec.ts | Premium: generate share link → open in incognito → progress visible (no auth) | Chrome | S3 | P1 |

# 10. Performance & Load Testing

Performance testing uses k6 with three test types: smoke (quick health check), load (sustained normal load), and stress (peak capacity). All tests run against staging. The Sprint 4 load test is the launch gate — all NFR targets must pass.

## 10.1 k6 Test Suite Structure

tests/performance/ directory structure

tests/performance/ ├── smoke_test.js # 5 VU, 30s — quick health check post-deploy ├── load_test.js # 200 VU, 10 min — normal production load ├── stress_test.js # 500 VU, 30 min — launch gate test ├── spike_test.js # 0→1000 VU in 60s — Karpenter autoscale test └── scenarios/ ├── auth_scenario.js # Registration + login flows ├── quiz_scenario.js # Start + submit quiz flows (most critical) ├── analytics_scenario.js # Dashboard + topic matrix reads └── payment_scenario.js # Payment intent (low VU — Stripe API rate)

## 10.2 Performance NFR Targets — Sprint 4 Launch Gate

| Endpoint | p50 target | p95 target | p99 target | k6 test VU | Failure threshold |
| --- | --- | --- | --- | --- | --- |
| POST /auth/login | < 50ms | < 150ms | < 300ms | 100 VU | Error rate > 0.1% blocks launch |
| POST /auth/register | < 80ms | < 200ms | < 400ms | 50 VU | Error rate > 0.1% blocks launch |
| POST /quizzes/start | < 100ms | < 300ms | < 500ms | 100 VU | Error rate > 0.1% blocks launch |
| POST /quizzes/{id}/submit | < 200ms | < 500ms | < 800ms | 100 VU | p95 > 500ms blocks launch |
| GET /analytics/summary | < 150ms | < 400ms | < 700ms | 50 VU | p95 > 400ms: investigation required |
| GET /analytics/topic-matrix | < 200ms | < 600ms | < 1000ms | 30 VU | p95 > 600ms: investigation required |
| GET /catalog/courses | < 30ms | < 100ms | < 200ms | 200 VU | p95 > 100ms: cache miss issue |
| GET /search?q=... | < 50ms | < 150ms | < 300ms | 100 VU | p95 > 150ms: OpenSearch issue |
| POST /payments/intent | < 300ms | < 800ms | < 1200ms | 10 VU | Error rate > 0% blocks launch |
| GET /community/threads | < 50ms | < 150ms | < 300ms | 100 VU | p95 > 150ms: DB read replica lag |
| POST /moderation/{id}/action | < 100ms | < 300ms | < 500ms | 20 VU | p95 > 300ms: DB write issue |
| ALL endpoints (average) | < 100ms | < 400ms | < 700ms | 500 VU | Any p95 miss: blocks launch |

## 10.3 Sprint 4 Stress Test Specification

stress_test.js — Sprint 4 launch gate

import http from 'k6/http'; import { check, sleep } from 'k6'; import { Trend, Rate } from 'k6/metrics'; const quizSubmitLatency = new Trend('quiz_submit_latency'); const errorRate = new Rate('error_rate'); export const options = { stages: [ { duration: '5m', target: 100 }, // Ramp up to 100 VU { duration: '10m', target: 300 }, // Ramp to 300 VU { duration: '15m', target: 500 }, // Sustain 500 VU (launch gate) { duration: '5m', target: 0 }, // Ramp down ], thresholds: { 'http_req_duration{endpoint:quiz_submit}': ['p(95)<500'], // HARD: blocks launch 'http_req_duration{endpoint:auth_login}': ['p(95)<150'], // HARD: blocks launch 'error_rate': ['rate<0.001'], // HARD: < 0.1% errors 'http_req_duration': ['p(99)<1000'], // SOFT: advisory }, }; export default function() { // Mix of scenarios: 60% quiz, 20% auth, 15% analytics, 5% payment const scenario = Math.random(); if (scenario < 0.60) runQuizScenario(); else if (scenario < 0.80) runAuthScenario(); else if (scenario < 0.95) runAnalyticsScenario(); else runPaymentScenario(); sleep(Math.random() * 2 + 1); // Think time: 1-3 seconds }

# 11. Security Testing

Security testing is layered across the entire SDLC: automated SAST (Semgrep) in every PR, automated DAST (OWASP ZAP) weekly on staging, dependency scanning (Trivy, pip-audit, govulncheck) in every PR, and a manual penetration test by an external firm in Sprint 4.

## 11.1 Security Test Schedule

| Test | Tool | Frequency | Trigger | Owner | Blocks merge/launch? |
| --- | --- | --- | --- | --- | --- |
| SAST | Semgrep | Every PR | pr-check.yml | Engineer (auto) | Yes — HIGH+ blocks merge |
| Secret detection | detect-secrets | Every commit | pre-commit + CI | Engineer (auto) | Yes — any secret blocks |
| Dep scan (Python) | pip-audit | Every PR | pr-check.yml | Engineer (auto) | Yes — HIGH+ CVE blocks |
| Dep scan (Go) | govulncheck | Every PR | pr-check.yml | Engineer (auto) | Yes — any vuln blocks |
| Dep scan (npm) | npm audit | Every PR | pr-check.yml | Engineer (auto) | Yes — HIGH+ blocks |
| Image scan | Trivy | Every build | build-deploy-dev.yml | DevOps (auto) | Yes — CRITICAL/HIGH unfixed |
| IaC scan | Checkov | Every infra PR | terraform-plan.yml | DevOps (auto) | Yes — HIGH+ blocks |
| DAST passive | OWASP ZAP | Weekly | Cron Wed 02:00 IST | QA Lead | No — advisory. Fix in next sprint. |
| DAST active | OWASP ZAP | Sprint 3+4 | Manual trigger by QA | QA Lead | CRITICAL blocks launch |
| AWS security | Prowler | Weekly | Cron Thu 02:00 IST | DevOps | CRITICAL blocks launch |
| Penetration test | External firm | Sprint 4 | Scheduled Week 9–10 | Security Lead | Yes — 0 CRITICAL findings required |
| TLS config audit | testssl.sh | Weekly | Cron Fri 02:00 IST | DevOps | Grade < A blocks launch |

## 11.2 Security Test Cases — Manual (Per Story)

| Test case | Applies to | Expected result | Severity if fails |
| --- | --- | --- | --- |
| JWT 'none' algorithm: send JWT with alg:none in header | All authenticated endpoints | 401 Unauthorized — algorithm rejected | P0 |
| IDOR: access user B's quiz history using user A's JWT | GET /quizzes/history, /analytics/*, /orders/* | 403 Forbidden — ownership check enforced | P0 |
| IDOR: access another institution's student data | GET /institutions/{other_id}/students | 403 Forbidden — institution_id scoped to JWT | P0 |
| SQL injection: send ' OR '1'='1 in string fields | All API endpoints | 422 Validation error or safe response — no SQL execution | P0 |
| Premium bypass: free user calls ADAPTIVE quiz API directly | POST /quizzes/start with mode:ADAPTIVE | 403 PREMIUM_REQUIRED | P0 |
| Admin bypass: MODERATOR role calls /admin/users endpoint | GET /admin/users with MODERATOR JWT | 403 FORBIDDEN | P0 |
| Self-review bypass: creator sends peer review for own content | POST /content/review/{own_content_id} | 403 CANNOT_REVIEW_OWN_CONTENT | P0 |
| Stripe webhook tamper: modify event body, keep old signature | POST /payments/webhooks/stripe | 400 — signature verification fails | P0 |
| Impersonation write attempt: use impersonation token for POST | POST /quizzes/start with is_impersonation:true JWT | 403 IMPERSONATION_READ_ONLY | P0 |
| Rate limit: exceed login rate (21 attempts in 5 min per IP) | POST /auth/login × 21 | 429 — WAF blocks additional attempts | P1 |
| Audit log bypass: attempt to UPDATE audit_schema rows directly | DB-level: UPDATE audit_schema.audit_log SET... | Permission denied — app_role has INSERT only | P0 |

# 12. Accessibility Testing

WCAG 2.1 Level AA is the minimum standard. Axe-core is integrated into Playwright to run automated accessibility checks on every screen. Pa11y runs CLI checks on the admin portal. Manual screen reader testing (VoiceOver on iOS, TalkBack on Android) covers the most critical flows.

## 12.1 Automated Accessibility Test (Playwright + Axe)

Accessibility test pattern for every new screen

// tests/accessibility/auth_a11y.spec.ts import { test, expect } from '@playwright/test'; import AxeBuilder from '@axe-core/playwright'; test.describe('Authentication screens accessibility', () => { test('exam selection landing meets WCAG 2.1 AA', async ({ page }) => { await page.goto('/'); const results = await new AxeBuilder({ page }) .withTags(['wcag2a', 'wcag2aa', 'wcag21a', 'wcag21aa']) .analyze(); // Zero critical violations const critical = results.violations.filter(v => v.impact === 'critical'); const serious = results.violations.filter(v => v.impact === 'serious'); expect(critical).toHaveLength(0); expect(serious).toHaveLength(0); }); test('registration form has correct label associations', async ({ page }) => { await page.goto('/register'); // All inputs have associated labels (not just placeholders) const inputs = page.locator('input[type=text], input[type=email], input[type=password]'); for (const input of await inputs.all()) { const id = await input.getAttribute('id'); const label = page.locator(`label[for='${id}']`); await expect(label).toBeVisible(); } }); test('all interactive elements have 44px minimum touch target', async ({ page }) => { await page.goto('/register'); const buttons = page.locator('button, a[href], [role=button]'); for (const el of await buttons.all()) { const box = await el.boundingBox(); expect(box?.height ?? 0).toBeGreaterThanOrEqual(44); } }); });

## 12.2 Accessibility Test Coverage by Screen

| Screen category | Automated (Axe) | Manual (VoiceOver/TalkBack) | Sprint |
| --- | --- | --- | --- |
| Auth screens (AU-01 to AU-08) | ✓ All screens | VoiceOver: registration, login. TalkBack: registration, login. | S1 |
| Onboarding (exam selection, setup) | ✓ All screens | VoiceOver + TalkBack: onboarding wizard full flow. | S1 |
| Home dashboard | ✓ | VoiceOver: readiness score announced correctly. | S2 |
| Explore + search | ✓ | VoiceOver: search results announced. Filter chips labelled. | S2 |
| Quiz session screens | ✓ | VoiceOver: question and options readable. Timer announced. | S1 |
| Quiz results | ✓ | VoiceOver: score and breakdown readable. | S1 |
| Analytics dashboard | ✓ | VoiceOver: readiness score ring has aria-label with value. | S2 |
| Topic strength map | ✓ | VoiceOver: strength ratings announced as text, not colour only. | S3 |
| Payment flow | ✓ | Manual: Stripe iframe accessibility tested in Chrome/Firefox. | S2 |
| Admin portal (all modules) | ✓ + Pa11y CLI | Keyboard navigation: all actions reachable by Tab. | S3 |
| Community screens | ✓ | VoiceOver: thread list navigable. Answer form labelled. | S3 |
| Moderation portal | ✓ + Pa11y | Keyboard: moderate without mouse. Focus management in modals. | S3 |

# 13. Mobile-Specific Testing

Mobile testing covers iOS (XCTest + XCUITest) and Android (JUnit5 + Espresso). Unit tests target the ViewModel and Repository layers. UI automation tests cover critical user flows on simulated devices. Physical device testing is done manually by the QA Lead in Sprint 4 before launch.

## 13.1 iOS Test Configuration

| Test type | Framework | Coverage target | Simulated devices | Run in CI? |
| --- | --- | --- | --- | --- |
| Unit (ViewModel) | XCTest | ≥ 80% on ViewModel + Repository | iPhone 15 Pro (sim) | Yes — every PR |
| Unit (Auth logic) | XCTest | 100% on JWT storage, OTP handling, cert pin logic | iPhone 15 Pro (sim) | Yes — every PR |
| UI automation | XCUITest | Registration, login, quiz flow, payment, settings | iPhone 15 Pro + iPhone SE 3rd gen (sims) | Yes — on merge to main |
| Accessibility | XCTest + Axe | VoiceOver labels, Dynamic Type, touch targets | iPhone 15 Pro (sim) | Yes — on merge to main |
| Physical device | Manual | All critical flows on real hardware | iPhone 14 + iPhone 12 (physical) | Sprint 4 only |
| Performance | Instruments (Xcode) | App launch < 2.5s, memory < 150MB, 60fps scroll | iPhone 15 Pro (sim) | Sprint 4 manual |

## 13.2 Android Test Configuration

| Test type | Framework | Coverage target | Emulator/device | Run in CI? |
| --- | --- | --- | --- | --- |
| Unit (ViewModel) | JUnit5 + Mockk | ≥ 80% on ViewModel + Repository | JVM (no emulator needed) | Yes — every PR |
| Unit (Auth logic) | JUnit5 | 100% on token storage, OkHttp pinning, Integrity check | JVM | Yes — every PR |
| UI automation | Espresso | Registration, login, quiz flow, payment, settings | Pixel 7 API 35 emulator | Yes — on merge to main |
| Accessibility | Espresso + TalkBack check | contentDescription on all interactive elements | Pixel 7 API 35 emulator | Yes — on merge to main |
| Physical device | Manual | All critical flows on real hardware | Redmi Note 12 (HDPI) + OnePlus 11 (physical) | Sprint 4 only |
| Performance | Android Studio Profiler | App launch < 3s, memory < 200MB, 60fps scroll | Pixel 7 emulator | Sprint 4 manual |

## 13.3 Mobile Test Scenarios — Critical

| Scenario | iOS | Android | Expected result |
| --- | --- | --- | --- |
| Certificate pinning: Charles Proxy MITM attempt | ✓ | ✓ | SSL error — no data transmitted. App shows connection error, not crash. |
| Keychain/EncryptedPrefs: token written, read back, deleted | ✓ | ✓ | Token stored securely. Read back matches. Delete removes it. |
| Offline: disable network during quiz session | ✓ | ✓ | App shows 'No internet connection'. Quiz paused. Resumes on reconnect from Redis state. |
| Background then foreground mid-quiz | ✓ | ✓ | Quiz state preserved. Timer continues correctly. No data loss. |
| App update: old version with old cert pins connecting to server | ✓ | ✓ | Old app version connects successfully (backup pin matches). New app version connects with new pin. |
| Hindi mode: all auth screens in Devanagari | ✓ | ✓ | All strings rendered correctly. No missing glyphs. Matras attach correctly. |
| Minimum device: iPhone X (375pt) and Redmi HDPI (360dp) | ✓ | ✓ | No layout overflow. Touch targets ≥ 44pt/48dp. All text visible. |
| Crashlytics: force a crash and verify it appears in dashboard | ✓ | ✓ | Crash event appears in Firebase Crashlytics within 60 seconds. |
| VoiceOver/TalkBack: navigate registration screen without visual | ✓ | ✓ | All fields reachable. Labels correct. Error messages announced on form submit failure. |
| App Store/Play Store build: signed release build | ✓ | ✓ | Archive (iOS) / AAB (Android) produced without signing errors. |

# 14. Visual Regression Testing

Visual regression tests take screenshots of key screens and compare them to approved baselines. Any pixel-level change that is not intentional is flagged for review. This prevents accidental UI breakage from CSS refactoring or dependency updates.

| Parameter | Configuration |
| --- | --- |
| Tool | Playwright screenshot comparison (built-in) + optional Percy integration in Sprint 4 |
| Baseline storage | Screenshots committed to tests/visual/snapshots/ in the argocd-apps repository (separate from source to avoid frequent changes) |
| Update workflow | When intentional UI change: engineer runs 'playwright test --update-snapshots'. Diff reviewed in PR. New baseline committed. |
| Threshold | Pixel difference threshold: 0.2% (minor font rendering variation). Above threshold: test fails and requires human review. |
| Screens covered | All screens that were explicitly designed in Figma (not generated error states). Approximately 40 screens. |
| Run frequency | On every merge to main. Weekly full run on staging. Before Sprint 4 UAT. |
| Browser | Chrome only for visual regression (cross-browser rendering differences are expected and acceptable). |

# 15. Manual Testing Scope

Manual testing covers scenarios that cannot be reliably automated — exploratory testing, UX judgment, physical device testing, and real-user payment flows. The QA Lead owns the manual test schedule. PO acceptance testing is separate from QA testing.

| Manual test area | When | Who | Output |
| --- | --- | --- | --- |
| Exploratory testing: auth flows | Sprint 1 Week 4 | QA Lead | Bug reports in Jira. Any undocumented behaviour logged. |
| Exploratory testing: quiz engine | Sprint 1 Week 4 | QA Lead + ML Eng | Adaptive difficulty subjective validation — 'does this feel right?' |
| Hindi UI review: all new screens | Each sprint, within 2 days of staging deploy | QA Lead (Hindi speaker or native reviewer) | Screenshot comparison EN vs HI. Jira tickets for any layout issues. |
| Stripe payment: live transaction test (soft launch prep) | Sprint 4 Week 1 | QA Lead + PO | 3 real transactions in live mode (refunded immediately). All succeed. |
| Physical device testing (iOS + Android) | Sprint 4 Week 2 | QA Lead + Mobile Engs | Test on: iPhone 14, iPhone 12, Redmi Note 12, OnePlus 11. All critical flows verified. |
| Admin portal usability walkthrough | Sprint 3 end | QA Lead + PO | Admin moderation workflow tested by a non-engineer (Product Owner). Any confusion points logged. |
| Screen reader manual test (VoiceOver) | Sprint 3 end | QA Lead | Complete registration and quiz flow navigated by VoiceOver alone. All elements reachable. |
| Performance perception test | Sprint 4 Week 1 | QA Lead | Load platform on throttled 4G connection (Chrome DevTools). Subjective: does it feel fast enough? |
| PO Acceptance Testing | At end of every sprint | Product Owner | PO walks through all sprint stories in staging. Accepts or rejects each. |
| UAT (User Acceptance Testing) | Sprint 4 Week 2 | PO + 5 beta users | Beta users (recruited by PO) test the platform. Feedback collected. Critical issues addressed before launch. |

# 16. Test Data Management

| Data concern | Policy | Implementation |
| --- | --- | --- |
| PII in test environments | No real PII in dev, CI, or staging. All data is synthetic or anonymised. | Faker library generates synthetic user data. Staging uses anonymised snapshots (emails hashed, names replaced with Faker names). |
| Test database isolation | Each CI integration test run gets a clean database. Tests do not share state. | CI: testcontainers or dedicated test schema. autouse fixture truncates all tables before each test. |
| Seed data maintenance | Seed data is defined in Flyway seed migrations (V200+ range — not mixed with schema migrations). Updated when schema changes. | Flyway V200_seed_exam_structure.sql, V201_seed_test_users.sql, etc. Run only in dev and staging. |
| Test account credentials | Test accounts have known, documented credentials. Credentials stored in Secrets Manager under platform/{env}/test-accounts/. | QA Lead maintains test account inventory. All test accounts removed from production before launch. |
| Payment test cards | Stripe test card numbers documented and used exclusively in test/staging environments. | 4242 4242 4242 4242 (success), 4000 0000 0000 0002 (decline), 4000 0025 0000 3155 (3DS). Never real cards in test. |
| Sensitive test data cleanup | Any test data that is sensitive (real-looking PII used for edge case testing) is deleted within 24 hours of test completion. | Documented in test teardown. CI: automatic. Manual tests: QA Lead responsibility. |
| Production data access | No engineer has production database credentials during development. Production access requires break-glass procedure. | IAM: production DB role not granted to individual engineers. Only service IAM roles have access. |

# 17. Defect Management

## 17.1 Bug Severity Classification

| Severity | Definition | Examples | SLA to fix | Blocks launch? |
| --- | --- | --- | --- | --- |
| P0 | Critical — platform unusable or data loss | Auth completely broken, payment double-charge, DB data corruption, security breach | Same day — drop everything | Yes — hard block |
| P1 | High — major feature broken for all users | Quiz submit fails, payment intent fails, analytics score not updating | Within 1 sprint | Yes — max 0 at launch |
| P2 | Medium — feature broken for some users or degraded | Hindi search returns empty, VoiceOver label missing on one screen | Within 2 sprints | Max 5 at launch (accepted with PO sign-off) |
| P3 | Low — cosmetic or edge case | Minor spacing issue, very long string truncates in one language | Next available sprint | No — tracked in backlog |

## 17.2 Bug Lifecycle

| Status | Meaning | Who sets it |
| --- | --- | --- |
| New | Bug found and logged. Not yet triaged. | Finder (QA Lead, engineer, PO) |
| Triaged | Severity assigned. Owner assigned. Sprint target set. | QA Lead + Tech Lead |
| In Progress | Engineer is actively working on the fix. | Engineer (self-assign) |
| Fixed | Fix is in a PR or merged. Not yet verified by QA. | Engineer |
| Verified | QA Lead has confirmed the fix in staging. | QA Lead |
| Closed | PO has accepted the fix is correct. | Product Owner |
| Won't Fix | Decision made not to fix (acceptable risk, not reproducible, or by-design). PO sign-off required. | QA Lead + PO jointly |
| Re-opened | Bug was closed but has recurred or the fix introduced a regression. | QA Lead |

## 17.3 Bug Report Template

Standard bug report format in Jira

Title: [Severity] Service/Screen: Brief description Example: [P0] Auth Service: Registration returns 500 when ToS field is 'false' string ## Environment - Environment: dev / staging / production - Platform: iOS 17 / Android 14 / Chrome 123 / Backend API - Version/commit: git SHA or app version ## Steps to Reproduce 1. Send POST /auth/register with tos_accepted: 'false' (string, not boolean) 2. [Observed: 500 Internal Server Error] 3. [Expected: 422 Validation Error with field error on tos_accepted] ## Actual Result 500 Internal Server Error. Sentry event ID: [ID]. No user-facing error message. ## Expected Result 422 Unprocessable Entity. Body: {code: VALIDATION_ERROR, fields: [{field: 'tos_accepted', message: 'Must be true'}]} ## Evidence - Sentry event link: [URL] - cURL command: [command that reproduces the issue] - Screenshot: [if UI issue] ## Notes String 'false' passes the boolean check in FastAPI by default. Fix: use Pydantic Literal[True] type.

# 18. Metrics & Reporting

Test metrics are reviewed at every sprint retrospective and at the Sprint 4 go/no-go decision. The QA Lead owns the metrics dashboard and produces a sprint test report within 24 hours of sprint end.

| Metric | Target | Tool | Report frequency |
| --- | --- | --- | --- |
| Unit test coverage (overall) | ≥ 80% business logic across all services | CI coverage report (pytest-cov, jest --coverage, go tool cover) | Every PR + sprint summary |
| Integration test pass rate | ≥ 99% in CI (1% tolerance for infra flakiness) | CI test results XML | Every PR |
| E2E test pass rate (staging) | ≥ 98% across 5 browser/device combinations | Playwright HTML report | After every staging deploy |
| Contract test pass rate | 100% — all OpenAPI spec contracts verified | schemathesis XML report | Every PR to main |
| Open P0 bugs | 0 at all times. Immediate fix required. | Jira | Daily during Sprint 4 |
| Open P1 bugs | 0 at launch. ≤ 3 at any sprint mid-point. | Jira | Sprint weekly report |
| Open P2 bugs | ≤ 5 at launch (with PO acceptance). | Jira | Sprint weekly report |
| Performance NFR pass rate | 100% of endpoints within p95 targets | k6 HTML report | Weekly cron + Sprint 4 gate |
| OWASP ZAP findings | 0 CRITICAL, 0 HIGH at launch | ZAP JSON report | Weekly scan + Sprint 4 gate |
| Axe critical violations | 0 at launch across all screens | Axe HTML report in Playwright | Every PR (web screens) |
| Test suite execution time | CI: < 10 min (unit+intg+contract). E2E: < 25 min. | GitHub Actions timing | Every PR |
| Flaky test count | 0 — all flaky tests fixed within 24h of detection | Playwright retry report | After every CI run |

# 19. Launch Readiness Test Criteria

All 20 criteria below must be met before the platform can transition from staging to production. The QA Lead evaluates each criterion and produces the test sign-off report for the Go/No-Go meeting on Week 10 Day 4. Hard gates are binary — they must pass. Soft gates that fail require written risk acceptance by PO and Engineering Lead.

Category A — Code Quality (Hard Gates)

| # | Criterion | Measurement | Gate |
| --- | --- | --- | --- |
| T-A1 | Unit test coverage ≥ 80% across all 15 services. No service below 70%. | CI report: coverage summary per service. Any below 70% = hard fail. | ☐ |
| T-A2 | Integration test suite passes 100% in CI for 3 consecutive runs on main. | CI test results: 3 consecutive green runs. No flakiness. | ☐ |
| T-A3 | Contract test (schemathesis): 100% of OpenAPI spec endpoints validated with 0 schema violations. | schemathesis CI report: 0 failures. | ☐ |
| T-A4 | E2E test suite (Playwright): ≥ 98% pass rate across 5 browser/device configurations, 5 consecutive runs on staging. | Playwright HTML reports: 5 runs, ≥ 98% per run. | ☐ |
| T-A5 | Zero flaky tests in the entire test suite. All tests deterministic. | GitHub Actions retry rate = 0 across last 10 CI runs. | ☐ |

Category B — Performance (Hard Gates)

| # | Criterion | Measurement | Gate |
| --- | --- | --- | --- |
| T-B1 | Quiz submit endpoint: p95 < 500ms at 500 VU sustained for 30 minutes. | k6 stress test report: http_req_duration{endpoint:quiz_submit} p95 < 500. | ☐ |
| T-B2 | Auth login endpoint: p95 < 150ms at 500 VU. | k6 stress test report: p95 < 150 for auth_login. | ☐ |
| T-B3 | All endpoints: error rate < 0.1% at 500 VU sustained for 30 minutes. | k6 report: error_rate < 0.001. | ☐ |
| T-B4 | Karpenter autoscaling: 500 pods scheduled in < 5 minutes from Pending state. | SPIKE-03 result confirmed in production-equivalent environment. | ☐ |
| T-B5 | Platform availability: 99.9% uptime over the last 7 days on staging under load. | Grafana SLO dashboard: 7-day rolling window. | ☐ |

Category C — Security (Hard Gates)

| # | Criterion | Measurement | Gate |
| --- | --- | --- | --- |
| T-C1 | Penetration test by external firm: 0 CRITICAL findings. All HIGH findings remediated and verified by QA. | Pen test report + QA re-test results. CRITICAL = 0. | ☐ |
| T-C2 | OWASP ZAP active scan: 0 CRITICAL, 0 HIGH findings on staging. | ZAP active scan report on staging. | ☐ |
| T-C3 | All 11 manual security test cases pass (JWT alg:none, IDOR, SQL injection, premium bypass, audit log). | QA manual security test run log: all 11 = PASS. | ☐ |
| T-C4 | TLS: Grade A or higher on SSL Labs for all public endpoints. | SSL Labs report: both endpoints Grade A+. | ☐ |
| T-C5 | Trivy: 0 CRITICAL, 0 HIGH unfixed CVEs in all production Docker images. | Trivy scan of all 12 production images: 0 CRITICAL/HIGH. | ☐ |

Category D — Accessibility (Hard Gates)

| # | Criterion | Measurement | Gate |
| --- | --- | --- | --- |
| T-D1 | Axe automated scan: 0 critical violations across all 18 E2E-tested screens. | Axe reports embedded in Playwright test results: 0 critical. | ☐ |
| T-D2 | Pa11y CLI: 0 errors on admin portal. | Pa11y report: 0 errors on all admin portal pages. | ☐ |
| T-D3 | Manual VoiceOver: registration and quiz flow navigable without visual reference. | QA manual test log: all steps completed via VoiceOver alone. | ☐ |

Category E — Functional (Hard Gates)

| # | Criterion | Measurement | Gate |
| --- | --- | --- | --- |
| T-E1 | All 57 P0 stories accepted by PO in staging. 0 P0 stories In Progress. | Jira: P0 filter in Sprint board = 0 stories in any status other than Done. | ☐ |
| T-E2 | 0 P1 (High severity) open bugs. ≤ 5 P2 (Medium) bugs, each risk-accepted by PO in writing. | Jira bug dashboard: P1 count = 0. P2 count ≤ 5 with PO acceptance comment. | ☐ |
| T-E3 | GDPR/DPDP compliance: data export, account deletion, privacy notice — all verified end-to-end. | QA test log: register → privacy notice → export JSON → delete → data gone. | ☐ |
| T-E4 | Hindi UI: all Sprint 1+2+3 screens verified in Hindi with no missing keys or layout breaks. | QA Hindi test run: screenshots submitted to Jira. PO has reviewed and accepted. | ☐ |
| T-E5 | Stripe live mode: 3 real payment transactions processed and refunded successfully in staging. | QA log: Stripe dashboard shows 3 succeeded + 3 refunded charges. | ☐ |

QA Lead sign-off: _________________________ Date: _____________  |  Engineering Lead sign-off: _________________________ Date: _____________