GAP RESOLUTION REGISTER

Adaptive Learning Platform

Pre-Development Review  ·  22 Gaps (13 original + 9 addendum)  ·  Version 1.1

This is v1.1 of the Gap Resolution Register. It contains all 13 original gaps (GAP-01 through GAP-13) from v1.0 — reproduced in the Summary Table — plus 9 new gaps (GAP-14 through GAP-22) identified in the second-pass review. Full resolutions for GAP-01 through GAP-13 remain in the v1.0 document. This document focuses on the addendum gaps and updates the summary and closure tables to cover all 22.

CHANGELOG v1.1 — April 2026 Added GAP-14 through GAP-22 (9 new gaps from second-pass review). Updated Summary & Sign-Off Table to cover all 22 gaps. Updated Closure Checklist to include GAP-14 through GAP-22 action items. v1.0 — April 2026 Initial publication — 13 gaps from first-pass pre-development review.

| Field | Detail |
| --- | --- |
| Document | Gap Resolution Register · Adaptive Learning Platform · India Phase 1 |
| Version | 1.1 — second-pass addendum |
| Date | April 2026 |
| Gaps added | GAP-14 through GAP-22 (9 new gaps) |
| Total gaps | 22 (13 original v1.0 + 9 addendum v1.1) |
| Owner | Tech Lead · Head of Product |
| Status | OPEN — resolutions drafted, pending sign-off |
| Supersedes | GapResolutionRegister_AdaptiveLearningPlatform.docx (v1.0) |

# Gap Summary & Sign-Off Table — All 22 Gaps

Original 13 gaps (v1.0) shown first, then the 9 addendum gaps (v1.1). All 22 must reach RESOLVED status before Sprint 1 kick-off. Items marked ★ also block the go-live gate.

| # | Gap title | Sev | Category | Owner | Status | Sign-off |
| --- | --- | --- | --- | --- | --- | --- |
| GAP-01 | Quiz — Adaptive Engine circuit breaker + fallback hierarchy | P1 | Engineering | BE Lead (Go) | OPEN |  |
| GAP-02 | Adaptive Engine cold-start calibration vs 3PL parameters | P1 | Algorithm | ML Engineer | OPEN |  |
| GAP-03 | EWA mastery — no BKT/Rasch validation; A/B test plan needed | P2 | Algorithm | ML Engineer + PM | OPEN |  |
| GAP-04 | Hinglish SPIKE-02 — test matrix + latency target + threshold | P1 | Engineering | BE Lead (Python) | OPEN |  |
| GAP-05 | Notification dedup window — product decision required | P2 | Product | Head of Product | OPEN |  |
| GAP-06 | NATS network partition behaviour — SPIKE-07 expansion | P1 | Engineering | DevOps Lead | OPEN |  |
| GAP-07 | No feature-flag service — ADR-001 decision required | P2 | Infrastructure | CTO | OPEN |  |
| GAP-08 | SLOs not mapped to business metrics (latency→conversion) | P2 | Product/Ops | DevOps + PM | OPEN |  |
| GAP-09 | Test Data Management — section empty, seed script missing | P1 | QA | QA Lead | OPEN |  |
| GAP-10 | Mobile mid-quiz connectivity loss — no UX or recovery path | P2 | Product | Head of Product | OPEN |  |
| GAP-11 | STRIDE threats not cross-referenced to LLD controls | P2 | Security | Security Lead | OPEN |  |
| GAP-12 | Go-Live Checklist — rollback criteria missing | P1 | Operations | DevOps Lead | OPEN |  |
| GAP-13 | User Stories v1 to v2 changelog not published | P3 | Process | Tech Lead | OPEN |  |
| GAP-14 | Dual-path search not load-tested at 500 VU concurrent | P1 | Engineering | BE Lead (Python) + QA | OPEN |  |
| GAP-15 | Mobile offline work not in Sprint 2 capacity estimates | P2 | Planning | Mobile Leads | OPEN |  |
| GAP-16 | Fallback config flags absent from all service config files | P1 | Engineering | All BE Leads | OPEN |  |
| GAP-17 | ArgoCD rollback: automation vs manual click not defined | P2 | Operations | DevOps Lead | OPEN |  |
| GAP-18 | No rollback deputy — TL is single point of approval | P1 | Operations | CTO + Tech Lead | OPEN |  |
| GAP-19 | PIR timing inconsistency across three documents | P2 | Process | Tech Lead | OPEN |  |
| GAP-20 | Feature flag canary percentages + targeting rules missing | P2 | Infrastructure | DevOps Lead | OPEN |  |
| GAP-21 | GAP-10 user story not assigned ID or added to v2 backlog | P2 | Process | Head of Product | OPEN |  |
| GAP-22 | Aurora multi-AZ failover not verified in Infrastructure Design | P1 | Infrastructure | DevOps Lead + DBA | OPEN |  |

ADDENDUM — VERSION 1.1 GAP-14 through GAP-22 — 9 new gaps from second-pass review Full resolutions for GAP-01 through GAP-13 are in the v1.0 document. Refer to GapResolutionRegister_AdaptiveLearningPlatform.docx for those details.

GAP-14 Always Dual-Path Search Not Load-Tested at 500 VU Concurrent Severity: P1 — Add scenario to Load & Performance Test Plan ¦ Category: Engineering ¦ Added in v1.1

## Problem

GAP-04 adopted always-dual-path (both EN and HI clauses always fired) and noted it adds ~10ms to OpenSearch latency within the 150ms p99 budget. That was validated with single-query benchmarks only. Under 500 VU with mixed bilingual queries, the additional query complexity may cause OpenSearch JVM heap pressure, thread pool contention, or queue depth growth that single-query tests cannot reveal.

## Resolution — New Load Test Scenario: LT-SEARCH-03

| Parameter | Specification |
| --- | --- |
| Scenario ID | LT-SEARCH-03 — Bilingual Dual-Path Search, Concurrent Load |
| Virtual users | 500 VU, sustained 10 minutes after a 2-minute ramp-up |
| Query mix | 40% pure English ('organic chemistry') · 30% Devanagari Hindi ('कोशिका') · 20% Hinglish Latin ('karbanik rasayan') · 10% typeahead prefix ('photo') |
| Filter | All queries include exam_id=neet (highest traffic exam — worst case for index filtering) |
| Pass: latency | Search p99 < 150ms sustained. Typeahead p99 < 80ms. No 1-minute window where p95 > 200ms. |
| Pass: OpenSearch | JVM heap < 80%. Search thread pool queue depth < 50. Zero circuit breakers tripped. |
| Pass: errors | Zero 5xx from Search Service during sustained phase. Zero OpenSearch 429 responses. |
| Failure action | If p99 > 150ms under 500 VU: revert always-dual-path to 50% threshold from GAP-04 original. Document regression. Re-test. |
| Tool | k6 with bilingual query generator script (specification below). OpenSearch slow query log enabled during run. |
| When to run | Sprint 3 performance testing, before Search Service QA sign-off. Must pass before go-live. |

k6/scenarios/bilingual_search.js — query mix generator

import { randomItem } from 'https://jslib.k6.io/k6-utils/1.2.0/index.js'; import http from 'k6/http'; const BASE = __ENV.BASE_URL ¦¦ 'https://api-staging.adaptivelearn.in'; const EN = ['organic chemistry','cell biology','thermodynamics','genetics','human anatomy']; const HI = [encodeURIComponent('कोशिका'), encodeURIComponent('रसायन'), encodeURIComponent('भौतिकी')]; const HGL = ['karbanik rasayan','koshika','bhautiki','jeev vigyan','nabhikiya rasayan']; const SUG = ['photo','cell','ther','org','bio','nab']; export const options = { scenarios: { bilingual: { executor: 'constant-vus', vus: 500, duration: '12m', startTime: '2m', // 2-min ramp handled by arrival rate pre-scenario }}, thresholds: { 'http_req_duration{type:search}': ['p(99)<150'], 'http_req_duration{type:suggest}': ['p(99)<80'], 'http_req_failed': ['rate<0.001'], }, }; export default function () { const rand = Math.random(); let url, tag; if (rand < 0.40) { url = `/search?q=${randomItem(EN)}&exam_id=neet`; tag='search'; } else if (rand < 0.70) { url = `/search?q=${randomItem(HI)}&exam_id=neet`; tag='search'; } else if (rand < 0.90) { url = `/search?q=${randomItem(HGL)}&exam_id=neet`; tag='search'; } else { url = `/search/suggest?q=${randomItem(SUG)}&exam_id=neet`; tag='suggest'; } http.get(BASE + url, { tags: { type: tag } }); }

## Documents to Update

- Load & Performance Test Plan: add scenario LT-SEARCH-03 above.

- Search Service LLD Section 13 (Degraded Mode): note always-dual-path requires LT-SEARCH-03 to pass before go-live.

- Go-Live Checklist Section G.2: add item 'LT-SEARCH-03 bilingual load test passed at 500 VU p99 < 150ms.'

| Owner | Due | Sign-off |
| --- | --- | --- |
| BE Lead (Python) + QA Lead | Test script ready before Sprint 3 performance testing |  |

GAP-15 Mobile Offline-Queue Work (GAP-10) Not in Sprint 2 Capacity Estimates Severity: P2 — Mobile Leads must confirm option by end of Sprint 1 planning ¦ Category: Planning ¦ Added in v1.1

## Problem

GAP-10 specifies iOS and Android must implement a local answer queue, connectivity indicator, and session state persistence. This is 3–5 engineer-days per platform. Sprint 2 capacity was locked before GAP-10 existed — this work has no allocation.

## Options for Mobile Leads to Choose

| Option | What ships in Sprint 2 | Risk | Recommendation |
| --- | --- | --- | --- |
| A — Absorb | Full offline queue + retry on reconnect (GAP-10 Option A UX) | Sprint 2 scope tightens. Descope candidates listed below. | Preferred if capacity allows. |
| B — Slip to S3 | Quiz UI ships without connectivity resilience. Offline queue in Sprint 3. | Beta users on poor networks may lose quiz progress. Acceptable for controlled beta. | Acceptable if Sprint 2 at capacity. |
| C — Partial | Implement simpler resume-from-server (GAP-10 Option B): GET /quizzes/{id} on reconnect, no local queue. ~1 day per platform. | One answer may be lost if submitted while offline. | Recommended if partial capacity. |

## Sprint 2 Descope Candidates (if Option A adopted)

| Story | Points estimate | Impact of deferral |
| --- | --- | --- |
| Admin dashboard analytics charts (bar/pie for institution dashboard) | 3–5 | Admin uses raw table view in Sprint 2; charts in Sprint 3. |
| Avatar upload presigned URL flow | 2–3 | Users see initials placeholder. Low user impact. |
| Typeahead search suggestions on home screen | 2 | Global search still works; autocomplete in Sprint 3. |

## Action Required

- iOS Lead + Android Lead: confirm Option A, B, or C by end of Sprint 1 planning session.

- Tech Lead: update Sprint 2 backlog per decision. If B or C: add offline queue to Sprint 3 as P1.

- Head of Product: if Option B — brief support team that beta users may see connectivity loss degrade gracefully.

| Owner | Due | Sign-off |
| --- | --- | --- |
| Mobile Leads (iOS + Android) | End of Sprint 1 planning |  |

GAP-16 Fallback Config Flags Referenced in GAP-07 Absent from Service config Files Severity: P1 — Add to all affected services before Sprint 2 ¦ Category: Engineering ¦ Added in v1.1

## Problem

GAP-07's 'if feature flags are rejected' fallback path references opensearch_circuit_failure_threshold=0 (to disable Hindi search) and adaptive_quiz_enabled=false (to fall back to PRACTICE mode). Neither field exists in any service LLD's Settings class. If these are not explicit fields, the fallback plan cannot be executed — an engineer cannot set a Secrets Manager value for a field the service does not read.

## Resolution — Required Additions Per Service

### Search Service (app/config.py)

Search Service — add to Settings class

# Feature resilience flags # Set in Secrets Manager + pod restart to take effect (or via LaunchDarkly if GAP-07 adopted). hindi_search_enabled: bool = True # When False: only EN clause is sent to OpenSearch. HI/Hinglish path bypassed entirely. opensearch_circuit_failure_threshold: int = 5 # Set to 0 to force circuit open and return 503 SEARCH_UNAVAILABLE immediately. # Use this to shed load from a degraded OpenSearch cluster without waiting for 5 failures.

### Catalog Service (app/config.py)

Catalog Service — add to Settings class

hindi_catalog_enabled: bool = True # When False: catalog search uses EN analyser only.

### Quiz Service (internal/config/config.go)

Quiz Service — add to Config struct

// AdaptiveQuizEnabled — when false, all sessions use PRACTICE mode (static difficulty). // The circuit breaker in AdaptiveClient still fires independently. // This flag bypasses the Adaptive Engine entirely without waiting for the circuit to open. AdaptiveQuizEnabled bool `env:"ADAPTIVE_QUIZ_ENABLED" envDefault:"true"`

### Payment Service (app/config.py)

Payment Service — add to Settings class

checkout_enabled: bool = True # When False: POST /checkout/session returns 503 CHECKOUT_MAINTENANCE. # Client shows: 'Subscription upgrade temporarily unavailable. Try again shortly.'

### Institution Service (app/config.py)

Institution Service — add to Settings class

assignments_enabled: bool = True # When False: POST /assignments/*/distribute returns 503 ASSIGNMENTS_MAINTENANCE. # Read endpoints (GET) remain fully functional.

## Enforcement

- Each affected service LLD must add a 'Feature Resilience Flags' sub-section in its Configuration section listing the fields above.

- Go-Live Checklist Section H.2: add item 'All feature resilience flags present in service config. Verified by BE Leads.'

- These fields must be added regardless of whether LaunchDarkly/Unleash is adopted (GAP-07). The flags are the manual fallback of last resort.

| Owner | Due | Sign-off |
| --- | --- | --- |
| All BE Leads (one PR per service) | Before Sprint 2 begins |  |

GAP-17 ArgoCD Rollback: Automation vs Manual Click Not Specified Severity: P2 — Clarify in Runbook before go-live ¦ Category: Operations ¦ Added in v1.1

## Problem

GAP-12 specifies automatic rollback triggers and says 'on-call executes immediately.' This implies manual ArgoCD UI action. It is ambiguous whether 'immediately' means the on-call clicks rollback in ArgoCD within 2 minutes, or an Alertmanager webhook triggers ArgoCD automatically. These have fundamentally different risk profiles.

## Resolution — Three-Phase Approach

| Phase | Mechanism | How it works | When |
| --- | --- | --- | --- |
| Phase 1 (launch) | Manual | On-call opens ArgoCD UI, navigates to application, selects History tab, clicks Rollback on previous revision. Confirmation required. | Go-live and first 90 days. |
| Phase 1.5 (post-launch upgrade) | One-click Slack bot | Alertmanager sends Slack message with a 'Rollback' button. On-call taps button on phone. Slack bot calls ArgoCD API. ~1 min total. | Within 30 days of launch — after alert calibration. |
| Phase 2 | Fully automated | Alertmanager webhook calls ArgoCD API directly on threshold breach. No human in loop. | After 90 days of alert calibration only. Risk of false-positive rollback too high earlier. |

## Phase 1 Pre-Conditions (must be met before go-live)

- ArgoCD URL bookmarked on all on-call engineers' phones and laptops. Confirmed working at go-live drill.

- Per-service ArgoCD application URLs documented in Runbook: e.g. https://argocd.adaptivelearn.in/applications/quiz-service

- All on-call engineers have ArgoCD 'developer' role: can rollback, cannot delete applications. Verified in Go-Live Checklist.

- Target: alert fires to ArgoCD rollback confirmed < 5 minutes for any P1 automatic trigger from GAP-12.

Phase 1.5 — Alertmanager to Slack rollback-bot sketch

# alertmanager.yml (Phase 1.5 — implement within 30 days post-launch) routes: - match: severity: critical rollback_eligible: 'true' receiver: slack-rollback-bot receivers: - name: slack-rollback-bot slack_configs: - channel: '#incidents' text: ¦ *{{ .CommonLabels.alertname }}* on *{{ .CommonLabels.service }}*. Tap to rollback: {{ .CommonAnnotations.rollback_button_url }} # rollback_button_url points to a Slack bot that calls ArgoCD API on click

| Owner | Due | Sign-off |
| --- | --- | --- |
| DevOps Lead | Phase 1 manual procedure in Runbook before go-live. Slack bot in 30-day post-launch backlog. |  |

GAP-18 No Rollback Deputy — Tech Lead Is Single Point of Approval Severity: P1 — Must resolve before go-live ¦ Category: Operations ¦ Added in v1.1

## Problem

GAP-12 Step 1 of the P1 rollback runbook reads: 'Confirm rollback decision with Tech Lead (< 1 min via Slack/call).' At 3am when the Tech Lead is unreachable, this is a hard block. The on-call cannot roll back without approval, extending a P1 incident by however long it takes to reach the TL. For a payment outage, every minute costs revenue.

## Resolution — Delegation Order

| Priority | Role | Scope of authority | Contact | Escalation trigger |
| --- | --- | --- | --- | --- |
| 1st | Tech Lead | All rollback decisions. Full authority over all services. | Slack DM + phone call | Always try first. |
| 2nd | BE Lead (Go) | All Go-service rollbacks (Quiz, Adaptive Engine). May approve Python-service rollbacks if Tech Lead unreachable. | Slack DM + phone call | Tech Lead unreachable after 2-minute attempt. |
| 3rd | DevOps Lead | Infrastructure rollbacks (EKS, ArgoCD level). Any service if both TL and BE Lead unreachable. | Slack DM + phone call | TL and BE Lead both unreachable after 2 min each. |
| 4th | CTO | Unlimited — all decisions. Emergency escalation only. | Phone (emergency line) | All above unreachable, OR incident involves data loss / payment fraud / security breach. |

## Pre-Authorised Rollbacks (no approval required — execute immediately, notify in parallel)

The CTO and Tech Lead pre-authorise the following cases. On-call executes rollback immediately and notifies the delegation chain simultaneously via Slack message:

| Trigger | Service | Notify message template |
| --- | --- | --- |
| Payment Service webhook 5xx > 3 min sustained | Payment Service | [Payment Service] rollback executing — webhook 5xx at {rate}% for {duration}. Notifying per delegation order. |
| Auth Service 5xx > 10% for > 2 min | Auth Service | [Auth Service] rollback executing — 5xx at {rate}%. Notifying per delegation order. |
| Quiz Service crash-loop: 3+ restarts in 5 min | Quiz Service | [Quiz Service] rollback executing — pod restart loop detected. Notifying per delegation order. |
| Any service: deployment < 60 min ago AND error rate elevated | Any | [{Service}] rollback executing — recent deploy + elevated errors. Notifying per delegation order. |

## Document Updates Required

- Go-Live Checklist Section I.1: Replace 'rollback criteria defined' item with delegation order table above.

- Runbook: add delegation order as the first section, before incident severity classification.

- PagerDuty: add personal phone numbers for all four delegation roles. Verify before go-live drill.

| Owner | Due | Sign-off |
| --- | --- | --- |
| CTO + Tech Lead (jointly) | Before T-7 day go-live review |  |

GAP-19 PIR Timing Inconsistency Across Three Documents Severity: P2 — Align before go-live ¦ Category: Process ¦ Added in v1.1

## Problem

Three documents define when a PIR should be opened after a P1 incident — all three give different timelines:

- Go-Live Checklist (Section J P1 Runbook Step 10): 'PIR within 24 hours of resolution.'

- GAP-12 Step 5 (Rollback Procedure): 'Open PIR immediately after rollback is confirmed stable.'

- Post-Launch Monitoring Plan Section 13 (PIR Process): 'PIR document created within 48 hours.'

Engineers will follow whichever they happen to read first. Three different timelines create ambiguity during the highest-stress moment.

## Resolution — Single Canonical PIR Timeline

| Action | Canonical timing | Rationale |
| --- | --- | --- |
| Open PIR document + fill incident timeline | Within 2 hours of resolution | Incident is fresh. Timeline is reconstructable from memory and logs. Waiting loses context. |
| Post PIR link in Slack #incidents | Within 2 hours | Stakeholders who were not on the incident know a PIR is in progress. |
| PIR meeting held | Within 48 hours of resolution | 48h allows distributed teams time to prepare without feeling rushed. 24h is too tight across time zones. |
| PIR document finalised and shared | Within 5 business days of meeting | Time to write action items properly, review, and clean up. |
| Immediate action items completed | Within 7 calendar days | High-priority fixes (missing alert, broken runbook step) must not wait for the monthly review. |

## Documents to Update

- Go-Live Checklist Section J Step 10: change 'PIR within 24h' to 'PIR document opened within 2h. PIR meeting within 48h.'

- GAP-12 Step 5: change 'Open PIR immediately' to 'Open PIR document within 2 hours of confirmed stable recovery.'

- Post-Launch Monitoring Plan Section 13: change 'document created within 48h' to 'document opened within 2h; meeting within 48h.' The rest of that section (finalisation, action items) is already correct.

- Runbook: document canonical PIR timeline. All other documents point to Runbook as the authority.

| Owner | Due | Sign-off |
| --- | --- | --- |
| Tech Lead | Update all three documents before go-live |  |

GAP-20 Feature Flag Canary Percentages and Targeting Rules Not Defined Severity: P2 — Required if GAP-07 adopts LaunchDarkly or Unleash ¦ Category: Infrastructure ¦ Added in v1.1

## Problem

GAP-07 defines five Phase 1 feature flags but does not specify how they are used for gradual rollout. Without defined canary percentages and targeting rules, flags become binary on/off — useful as kill switches but not for the primary use case of controlled rollout. Engineers default to 'all or nothing' which provides limited risk reduction.

## Resolution — Standard Rollout Playbook

### Staged Rollout Cadence (applies to all non-emergency flag changes)

| Stage | % of users | Duration before advancing | Pass criteria | Who approves advance |
| --- | --- | --- | --- | --- |
| Internal | 0.1% (beta cohort only — @adaptivelearn.in accounts) | 24 hours | Zero P1 errors. p95 latency within SLO. No anomalous business metric movement. | BE Lead who owns the feature |
| Canary | 5% | 48 hours | All Internal criteria + no user-reported errors in support queue. | Tech Lead |
| Early majority | 25% | 48 hours | All Canary criteria + conversion rate (if payment feature) within 5% of pre-flag baseline. | Tech Lead |
| Majority | 75% | 24 hours | Same as 25% stage. | Tech Lead |
| Full rollout | 100% | Permanent — retire flag after 2 weeks at 100% stable. | Tech Lead — flag cleanup added to sprint backlog. |

### Targeting Rules — User Segmentation

| Method | When to use | LaunchDarkly implementation | Unleash implementation |
| --- | --- | --- | --- |
| User ID hash (default) | Standard percentage rollouts | percentage_rollout targeting rule by userId | gradualRolloutUserId strategy |
| Beta cohort (explicit list) | Internal and canary stages | user_key IN [list of beta user_ids] | userWithId strategy + user list |
| Institution ID | B2B feature rollouts (institution flags) | custom attribute: institution_id match | Custom strategy: institution_rollout |
| Exam cohort | Exam-specific features | custom attribute: exam_ids contains 'neet' | Custom strategy: exam_cohort |

### Emergency Kill Switch (instant 0% — no staged rollback)

Any engineer with flag-service write access may set a flag to 0% immediately during a P1 incident. No approval required to disable (0%). Re-enabling from 0% requires Tech Lead approval and restarts the staged rollout from Internal (0.1%).

## Document Updates Required

- GAP-07 in v1.0 register: append this rollout playbook as a subsection of the resolution.

- Runbook: add 'Feature Flag Rollout Playbook' as a standard procedure.

- Go-Live Checklist H.2: add item 'Feature flag rollout playbook documented and communicated to all engineers.'

| Owner | Due | Sign-off |
| --- | --- | --- |
| DevOps Lead (conditional on GAP-07 decision) | Within 1 week of GAP-07 CTO decision |  |

GAP-21 GAP-10 User Story Not Assigned Story ID or Added to User Stories v2 Severity: P2 — Backlog integrity gap ¦ Category: Process ¦ Added in v1.1

## Problem

GAP-10 specifies: 'Add user story: As a student, if I lose connectivity mid-quiz, my answers are saved locally and submitted when I reconnect.' GAP-13 documented the v1-to-v2 changelog but this story did not exist in either version — it is a net-new story created by the resolution process. Without a story ID and acceptance criteria in User Stories v2, it has no backlog entry and will not appear in Sprint planning.

## Resolution — New Story Specification (STU-REQ-59)

| Field | Content |
| --- | --- |
| Story ID | STU-REQ-59 (next available after v2 ends at STU-REQ-58) |
| Title | As a student, if I lose connectivity mid-quiz, my answers are saved locally and submitted when I reconnect |
| Priority | P2 — Sprint 2 (if Option A confirmed in GAP-15) or Sprint 3 (if Option B/C) |
| Depends on | STU-REQ-19 (Adaptive quiz session) · GAP-15 capacity decision |
| AC-01 | When an answer submission network request fails, the answer is stored in device local storage (AsyncStorage on iOS/Android, IndexedDB on web) keyed by (session_id, question_id). |
| AC-02 | When connectivity is restored, the client automatically flushes the pending answer queue in original submission order within 5 seconds of detecting reconnection. |
| AC-03 | The quiz UI shows a connectivity indicator (offline icon in header) when the device has no internet. The indicator disappears when connectivity is restored. No modal interrupts the student unless the session has expired. |
| AC-04 | If the quiz session has expired (> 90 min) when connectivity is restored, the student sees a modal: 'Your session expired. Your answers up to question N have been saved.' Tapping navigates to the partial results screen. |
| AC-05 (neg) | If the same answer is submitted twice (network retry), the Quiz Service returns HTTP 200 with the original result. No duplicate score entry. No 409 or 422 error. |
| AC-06 (neg) | The quiz timer continues counting down while offline using device clock. Offline time is not subtracted from remaining time. |
| Platforms | iOS (Swift) · Android (Kotlin) · Web (Next.js). Quiz Service must implement AC-05 idempotency regardless of platform. |
| Effort est. | iOS: 3–4 days · Android: 3–4 days · Web: 1–2 days · Quiz Service: 0.5 day |

## Documents to Update

- User Stories v2: append STU-REQ-59. Increment to v2.1. Add changelog: 'v2.1 — Added STU-REQ-59 (mid-quiz connectivity resilience, from GAP-10 resolution).'

- GAP-13 changelog in v1.0 register: note v2 to v2.1 transition adds STU-REQ-59.

- Sprint 2 or Sprint 3 backlog: add STU-REQ-59 per GAP-15 capacity decision.

| Owner | Due | Sign-off |
| --- | --- | --- |
| Head of Product (ACs) · Tech Lead (effort estimate) | Before Sprint 2 planning |  |

GAP-22 Aurora Multi-AZ Failover Not Verified in Infrastructure Design Severity: P1 — Must verify before go-live ¦ Category: Infrastructure ¦ Added in v1.1

## Problem

GAP-12's automatic rollback table states 'failover to Aurora read replica (automated)' for the Aurora connection refused scenario. The Infrastructure & DevOps Design describes Aurora with Multi-AZ but does not document: (1) Terraform has multi-AZ instances across separate AZs; (2) the measured failover time; (3) whether services connect via the cluster endpoint (which reroutes after failover) rather than the writer instance endpoint (which does not). If any of these are missing, 'automated failover' in GAP-12 is aspirational.

## Resolution — Terraform Confirmation

infrastructure/aurora.tf — required configuration to verify

resource "aws_rds_cluster" "platform" { cluster_identifier = "adaptivelearn-platform" engine = "aurora-postgresql" engine_version = "15.4" # Aurora is Multi-AZ when instances span separate AZs (see instances below) } resource "aws_rds_cluster_instance" "writer" { identifier = "adaptivelearn-writer" cluster_identifier = aws_rds_cluster.platform.id instance_class = "db.r6g.2xlarge" availability_zone = "ap-south-1a" # Writer in AZ-A } resource "aws_rds_cluster_instance" "reader" { count = 2 identifier = "adaptivelearn-reader-${count.index}" cluster_identifier = aws_rds_cluster.platform.id instance_class = "db.r6g.2xlarge" # Readers in AZ-B and AZ-C — failover promotes one of these to writer availability_zone = count.index == 0 ? "ap-south-1b" : "ap-south-1c" } # CRITICAL: All 11 services must use cluster_endpoint, NOT writer instance endpoint. # cluster_endpoint automatically routes to the new primary after failover. # writer instance endpoint is AZ-specific and will NOT failover automatically. output "cluster_endpoint" { value = aws_rds_cluster.platform.endpoint # Use this in DATABASE_URL }

## Failover Test — Required Before Go-Live

| Step | Action | Expected result | Target | Record result |
| --- | --- | --- | --- | --- |
| 1 | Identify current writer instance in RDS Console. Note AZ. | Writer in ap-south-1a confirmed. | — | Writer AZ: ____ |
| 2 | Trigger failover: RDS Console > Actions > Failover. | RDS initiates failover. | < 30s initiation | Initiation: ____ |
| 3 | Monitor cluster endpoint DNS update in Route53. | Cluster endpoint now resolves to promoted reader. | < 60s total | Failover time: ____ |
| 4 | All 11 services reconnect automatically (asyncpg pool retry). | No service restart needed. Connections re-established. | < 30s reconnect | Reconnect: ____ |
| 5 | Smoke test: POST /auth/login. Verify 200 OK. | Login succeeds on new writer. | < 2 min post-failover | Smoke test: ____ |

## DATABASE_URL Audit — All 11 Services

Confirm all 11 service DATABASE_URLs in Secrets Manager use the Aurora cluster endpoint, not a reader or writer instance endpoint. Cluster endpoint format: cluster-name.cluster-xxxx.ap-south-1.rds.amazonaws.com. Instance endpoint format: instance-name.xxxx.ap-south-1.rds.amazonaws.com (does NOT failover).

| Service | Uses cluster endpoint? | Verified by | Date |
| --- | --- | --- | --- |
| Auth Service | ☐ Yes ☐ No ☐ TBC |  |  |
| Quiz Service | ☐ Yes ☐ No ☐ TBC |  |  |
| Adaptive Engine | ☐ Yes ☐ No ☐ TBC |  |  |
| Analytics Service | ☐ Yes ☐ No ☐ TBC |  |  |
| Content Service | ☐ Yes ☐ No ☐ TBC |  |  |
| Catalog Service | ☐ Yes ☐ No ☐ TBC |  |  |
| Search Service | ☐ Yes ☐ No ☐ TBC |  |  |
| Notification Service | ☐ Yes ☐ No ☐ TBC |  |  |
| Payment Service | ☐ Yes ☐ No ☐ TBC |  |  |
| Institution Service | ☐ Yes ☐ No ☐ TBC |  |  |
| User / Profile Service | ☐ Yes ☐ No ☐ TBC |  |  |

## Documents to Update

- Infrastructure & DevOps Design: add Aurora cluster endpoint vs instance endpoint distinction. Add failover test results table.

- Go-Live Checklist Section A.2: add two starred items: 'Aurora failover test completed with result < 60s' and 'All 11 service DATABASE_URLs use cluster endpoint — verified by DBA.'

- GAP-12 rollback table: update 'failover to Aurora read replica (automated)' to note this is conditional on cluster endpoint being used and failover test passing (Go-Live Checklist A.2).

| Owner | Due | Sign-off |
| --- | --- | --- |
| DevOps Lead + DBA | Terraform confirmed + failover test completed before T-7 review |  |

# Closure Checklist — All 22 Gaps (v1.1)

All 22 gaps must be RESOLVED and signed off before Sprint 1 kick-off. Items marked ★ additionally block the go-live gate.

| # | Action summary | Owner | Due | Done? |
| --- | --- | --- | --- | --- |
| 01 ★ | Circuit breaker spec added to Quiz LLD + go-live check added | BE Lead (Go) | Before Sprint 2 | ☐ |
| 02 ★ | SPIKE-01 expanded with 3PL calibration test matrix | ML Engineer | Sprint 1 end | ☐ |
| 03 | EWA rationale documented in Analytics LLD. A/B test plan agreed. | ML Engineer + PM | Sprint 1 start | ☐ |
| 04 ★ | Hinglish test matrix complete. Always-dual-path confirmed. | BE Lead (Python) | Before Catalog QA | ☐ |
| 05 | Notification dedup product decisions signed off | Head of Product | Sprint 2 start | ☐ |
| 06 ★ | SPIKE-07 expanded. Network partition test results documented. | DevOps Lead | Sprint 1 end | ☐ |
| 07 | ADR-001 feature flag decision made by CTO | CTO | Sprint 1 start | ☐ |
| 08 | SLO to business impact mapping added to Monitoring Plan | DevOps + PM | Before launch | ☐ |
| 09 ★ | Seed script implemented and tested in staging | QA Lead | Sprint 2 QA start | ☐ |
| 10 | Mid-quiz connectivity UX decision confirmed. Quiz LLD updated (TTL 90m, idempotency). | PM + BE Lead (Go) | Sprint 2 start | ☐ |
| 11 | STRIDE traceability matrix reviewed. Audit columns added to quiz schema. | Security Lead + BE | Sprint 2 start | ☐ |
| 12 ★ | Rollback criteria added to Go-Live Checklist | DevOps Lead | T-7 review | ☐ |
| 13 | User Stories v1-to-v2 changelog published to team | Tech Lead | Sprint 1 start | ☐ |
| 14 ★ | LT-SEARCH-03 bilingual 500 VU load test added to plan and run | BE Lead + QA Lead | Sprint 3 perf test | ☐ |
| 15 | Mobile Leads confirm Option A/B/C for offline queue. Backlog updated. | Mobile Leads | Sprint 1 planning end | ☐ |
| 16 ★ | Fallback config flags added to all 5 affected service config files | All BE Leads | Before Sprint 2 | ☐ |
| 17 | ArgoCD rollback: manual procedure documented in Runbook | DevOps Lead | Before go-live | ☐ |
| 18 ★ | Delegation order defined. CTO + TL signed. Contact list in PagerDuty. | CTO + Tech Lead | T-7 review | ☐ |
| 19 | PIR timing aligned: 2h open / 48h meeting / 5d finalise — across all docs | Tech Lead | Before go-live | ☐ |
| 20 | Feature flag rollout playbook documented (conditional on GAP-07 decision) | DevOps Lead | Within 1wk of GAP-07 | ☐ |
| 21 | STU-REQ-59 added to User Stories v2.1 with full acceptance criteria | Head of Product | Sprint 2 planning | ☐ |
| 22 ★ | Aurora failover test run < 60s. All 11 DATABASE_URLs on cluster endpoint. | DevOps Lead + DBA | T-7 review | ☐ |

## Final Sign-Off (v1.1)

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Tech Lead (all engineering, process, operations gaps) |  |  |  |
| Head of Product (product decisions: GAP-05, GAP-10, GAP-15, GAP-21) |  |  |  |
| CTO (GAP-07 feature flag decision, GAP-18 delegation order) |  |  |  |
| Security Lead (GAP-11 STRIDE traceability) |  |  |  |
| QA Lead (GAP-09 test data, GAP-14 load test scenario) |  |  |  |
| DevOps Lead (GAP-12, GAP-17, GAP-18, GAP-22 infrastructure) |  |  |  |