# ADR-0028: Design System v2 — "Aurora"

Status: proposed

Date: 2026-05-13

Deciders: Frontend Platform · Design · Product

Related:

`docs/02-design/design-system-v2-aurora.md` (master spec)

`docs/02-design/design-system-v1.md` (predecessor)

ADR-0029 — Component Primitives Package (companion)

ADR-0003 — Three-web-app split

`docs/ui/00_MASTER_README.md`

## Context

Design System v1 (`design-system-v1.md`, 2026-05-13) established the strategic skeleton — three personas (Riya / Arjun / Priya), brand indigo, semantic mastery palette, subject color encoding, Inter + Nunito + JetBrains Mono, Tailwind + shadcn/ui target — but stopped at principles. The implementation gap left the running app with:

314+ inline `style={{}}` blocks across `apps/web-student/src/components/`, enforcing inconsistency.

No component primitives package — packages/design-system exports tokens only.

Light theme bolted onto `tokens.css` on 2026-05-11 without per-screen audit; hardcoded hex values and shadow colors don't invert.

No mobile navigation — 220px sidebar persists down to 720px; Class 5–10 users (predominantly mobile) experience broken IA.

No engagement architecture — streaks, missions, mastery rings rendered as plain rows with no celebration moments, no shared visual language for AI / progress / reward.

Sparse Home, crammed Leaderboards — same density wrong for both screens and both personas.

No keyboard global nav, no Cmd-K, no virtualization on the 51-row leaderboard.

The user-facing risk is adoption. The platform is a learning app spanning Class 5 → UPSC aspirants → professional learners; competitors (Khanmigo, Allen Digital, Akash iTutor, Photomath) win retention with disciplined visual systems and reward loops. v1 named the problem; v2 ships the fix.

## Decision

We will adopt Design System v2 — "Aurora" as the canonical visual + interaction system for the student portal, fully specified in `docs/02-design/design-system-v2-aurora.md`. The decision has six load-bearing parts:

Tokens v2 — additive CSS custom properties under `packages/design-system/src/tokens.v2.css` with light + dark values designed pair-wise (not invert-and-pray), a 12-step neutral ramp, semantic mastery scale, subject-color universals, and the new Aurora gradient triad (--aurora-ai / --aurora-celebration / --aurora-progress) reserved for AI, celebration, and progress moments.

Three density modes — Junior / Aspirant / Pro — implemented as CSS custom property layers under [data-density="..."] (scalars for spacing, type, radius, motion). One design system; engineering builds each component once.

Component primitives package — see ADR-0029.

Per-screen redesigns — 9 reference screens with full ASCII wireframes and 62 routes covered at family-level IA + composition maps. All 71 routes from `apps/web-student/src/routes.tsx` accounted for.

Engagement architecture as a first-class system layer — streak system, mastery rings (universal visual), AI Aurora moments, level-up toasts, illustrated empty states (Junior only), opt-in sound/haptics, daily mission card as the home anchor.

Mobile-first redesign with `MobileTabBar` — fixes the no-mobile-nav gap; 5-slot bottom tab bar at xs/sm, collapsible sidebar at md+, full sidebar at xl+.

Continuity with v1 is explicit: brand indigo #5B5BD6, EWA mastery buckets (STRONG ≥ 0.70 green, etc.), subject color encoding, Inter+Nunito+JetBrains Mono, 4pt spacing grid, motion tokens, Lucide icons, Tailwind+shadcn target — all preserved verbatim. v2 adds the implementation layer v1 deferred.

Rollout is doc-first → tokens → primitives → screens across 8 sprints, gated on the user's review of this ADR and the master spec. Stage A (documentation) is the current deliverable; Stage B (implementation) starts only on approval.

## Alternatives considered

Stay on v1 + incremental fixes. Pros: zero new spec work; existing v1 doc is already strategic. Cons: doesn't fix the 314+ inline-style sprawl, doesn't ship density modes, doesn't fix mobile nav, doesn't fix engagement architecture. v1 explicitly listed all these as "implementation phase" — the implementation phase is what v2 is.

Rewrite on Tailwind + shadcn/ui from scratch. Pros: large component library out of the box. Cons: discards the existing token system (which is good), forces a hard breaking migration of all 33 components in lockstep, and the Tailwind primitives still need branding overrides. We adopt Tailwind+shadcn selectively (per v1) but build the primitives package on our own tokens to keep control over Aurora / mastery / density behavior.

Adopt Material UI / Chakra / Mantine wholesale. Pros: instant component library. Cons: opinionated visual language overrides ours; cost of de-opinionating is greater than building primitives on Radix + tokens. Rejected.

Two design systems (one for K-12, one for adults). Pros: each persona perfectly tuned. Cons: 2× engineering, 2× design, 2× testing; never sustained at scale (Notion, Khanmigo, Linear all use one system with density modes). Rejected — v2's density mode approach gets the per-persona feel without forking.

Defer mobile nav to a separate sprint. Pros: smaller v2 scope. Cons: mobile is the canonical platform for K-12 users; shipping a "new design system" with broken mobile IA is a regression. Bundled with v2.

## Consequences

### Positive

One source of truth for tokens — eliminates inline-style drift across the app.

One component library — primitives consumed by web-student, web-portal, web-admin (token mirror to Flutter for mobile in a parallel sprint).

Light and dark mode designed, not inverted — eliminates the AA contrast and hardcoded-hex problems from the 2026-05-11 light-theme retrofit.

Mobile-first across all 71 routes — fixes the no-bottom-nav adoption blocker for K-12 users.

Engagement layer codified — streak / mastery / celebrations become design-system properties, not screen-by-screen reinvention.

Three personas served by one system — engineering cost stays flat while perceptual experience adapts.

Coverage of all 71 routes documented — no screen left to chance during migration.

WCAG 2.1 AA from day one — contrast, keyboard, focus, motion-reduce all spec'd; CI gates.

### Negative

Multi-sprint migration cost. 8 sprints to fully retire v1 inline-style codebase. During migration both systems live in parallel; complexity peaks mid-rollout (S4–S6).

Token additive surface area. Legacy tokens kept for 1 release alongside v2; total CSS payload grows ~30% temporarily. Mitigated by token tree-shaking at the end of S8.

Storybook + Chromatic infrastructure to set up. ~3 days of engineering work in S2 before first primitive ships.

Mobile illustrated empty states (Junior mode) need illustration commission. Out-of-scope for engineering; design ticket in S7. v2 ships abstract aurora illustrations as fallback if mascot work isn't ready.

Performance budget: primitives package must stay < 25 KB gzip total in initial chunk; enforced in CI. Risk if we pull in too many Radix dependencies.

### Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| v2 breaks existing screens during migration | Feature flag flag.ui.design_system_v2 per route; rollback granularity = one screen |
| Density mode CSS introduces specificity issues | Storybook test matrix across all three modes per primitive; CI fails if visual regression |
| AA contrast regression on legacy components reading new tokens | Pa11y CI runs per PR; AA violation = block merge |
| Light-mode hardcoded hex values not all converted | Stylelint color-no-hex rule outside tokens.v2.css; ratchet rollout |
| Bundle size creep from primitives | Per-route JS budget tracked in CI |

### Follow-up work

[ ] ADR-0029 — split tokens from components; new packages/ui workspace

[ ] Sprint S1 — tokens v2 land in packages/design-system (additive; legacy preserved 1 release)

[ ] Sprint S2 — atoms (18 components) in packages/ui + Storybook

[ ] Sprint S3 — molecules + organisms (core nav/layout); MobileTabBar live

[ ] Sprints S4–S7 — per-screen redesigns (Home → Catalog → Topic → Practice → Analysis → Social → Engagement)

[ ] Sprint S8 — auth + onboarding redesign + inline-style codemod + legacy CSS removal + full a11y audit + WCAG AA sign-off

[ ] Commission Junior-mode illustration set (Aura mascot or abstract aurora variations) — design ticket, owner TBD

[ ] Flutter mirror of packages/ui (packages/ui-flutter) — parallel sprint, separate ADR if scope warrants

[ ] Update `docs/ui/00_MASTER_README.md` to point at v2 once accepted

[ ] Mark v1 doc as superseded by ADR-0028 once v2 is accepted

## Review

Revisit by 2026-08-13 (3 months) or when:

Sprint S8 completes (revisit to mark accepted and supersede v1).

A persona-experience metric (Junior session length, Aspirant streak retention, Pro power-user usage) regresses by >10% relative to v1 baseline.

A competitor study (Khanmigo / Akash / Allen) ships a substantially new pattern that should change our north-star.

Phase 5 Localisation enters integration (Hindi v1) — verify Devanagari rendering and right-rail layout under longer translations.